# AI04 — Bridge bidirezionale PyArchInit ↔ s3dgraphy: Implementation Plan

For agentic workers: REQUIRED SUB-SKILL: Use superpowers:subagent-driven-development (recommended) or superpowers:executing-plans to implement this plan task-by-task. Steps use checkbox (- [ ]) syntax for tracking.

Goal: Ship the bidirectional library bridge between PyArchInit SQL tables and the s3dgraphy in-memory Graph model. Adds GraphProjector (DB → Graph), GraphIngestor (Graph → DB), ConflictResolver stub, a CLI helper, and an Import tab in the existing AI03 dialog. Closes T5.4 meeting action item AI04 ("bridge prototype") and Reference Document v0.1 §6 macro-functions.

Architecture: Strategy D wrap pattern — GraphProjector is a thin wrapper around the existing _enrich_pyarchinit_graph() from modules/s3dgraphy/sync/graphml_writer.py (no logic duplication, no AI03 regression). GraphIngestor is full new implementation: validates input, opens a single SQLite transaction, runs UPDATE selettivo on mapped columns + INSERT on new rows, supports dry-run preview, atomic-only failure mode. ConflictResolver is a stub (always returns GRAPH_WINS) to lock the API surface for AI06+. CLI helper at scripts/s3dgraphy_sync.py with export / import subcommands; import default is dry-run, --apply required for writes. UI integration adds a QTabWidget to S3DGraphyExportDialog with the existing Export tab untouched.

Tech Stack: Python 3.9+, s3dgraphy 0.1.40 (vendored in ext_libs/s3dgraphy/), lxml (transitive dep of s3dgraphy), pytest (existing tests/sync/ scope), QGIS PyQt5/PyQt6 abstraction (existing). No new third-party dependencies.

Spec source of truth: docs/superpowers/specs/2026-05-08-ai04-bridge-bidirectional-design.md

Reference docs (already in repo):

- docs/superpowers/specs/2026-05-04-s3dgraphy-bidirectional-sync-design.md (parent, §3.2 / §3.6 / §3.7 / §11)

- docs/superpowers/specs/2026-05-07-ai03-graphml-delegation-design.md (predecessor, AI03 — shipped as tag phase2-ai03-graphml-delegation-5.2.0-alpha)

- docs/superpowers/dev-log/T5.4_PyArchInit_Dev_Log.md (Phase 2 / AI03 section)

Memory notes (consult before refactoring):

- ~/.claude/projects/.../memory/project_ai04_projector_refactor_plan.md — Strategy D thin wrap, promotion to A in AI05+

- ~/.claude/projects/.../memory/project_ai04_failure_mode_followup.md — atomic only now, configurable later

- ~/.claude/projects/.../memory/feedback_no_claude_coauthor.md — never include Co-Authored-By: Claude trailers

Commit-message rule: Never include Co-Authored-By: Claude … trailers. Sole author of every commit is Enzo Cocca. Every HEREDOC in this plan is already trailer-free; do not re-add it. After each commit run git log -1 --format=%B HEAD | grep -c Co-Authored-By — must return 0.

## File Structure

### Created

| Path | Responsibility |
| --- | --- |
| modules/s3dgraphy/sync/ingest_result.py | IngestResult and ConflictRecord frozen dataclasses + ConflictResolution enum. Pure dataclasses — no I/O, no Qt. |
| modules/s3dgraphy/sync/conflict_resolver.py | ConflictResolver stub class. Always returns ConflictResolution.GRAPH_WINS. Interface ready for AI06+ pluggable strategies. |
| modules/s3dgraphy/sync/graph_projector.py | GraphProjector class with populate_graph(db_path, sito) -> s3dgraphy.Graph. Thin wrapper around _enrich_pyarchinit_graph. Defines ProjectionError. |
| modules/s3dgraphy/sync/graph_ingestor.py | GraphIngestor class with populate_list(graph, db_path, sito, *, dry_run, create_missing_epochs) -> IngestResult. Atomic transaction. Full exception hierarchy: GraphSyncError, GraphIngestError, SchemaMismatchError, UnknownUnitaTipoError, SiteMismatchError, MissingEpochError. Module-level constant MAPPED_COLUMNS. |
| scripts/s3dgraphy_sync.py | argparse CLI with export / import subcommands. Import default is dry-run; --apply required for write. Exit 0 success, 1 on GraphSyncError. |
| tests/sync/test_ingest_result.py | Unit tests for IngestResult, ConflictRecord, ConflictResolution: frozen dataclass invariants. |
| tests/sync/test_conflict_resolver.py | Unit test: stub always returns GRAPH_WINS. |
| tests/sync/test_graph_projector.py | Pins D2 (wrap pattern) + D6 (mandatory sito) + AC-1 (returns non-empty graph filtered by sito). |
| tests/sync/test_graph_ingestor.py | All exception-raising paths + dry-run no-write + UPDATE selettivo + atomic rollback. Pins D3 (selettivo + dry-run) + D5 (epoch policy) + D6 (sito mismatch) + D8 (atomic). |
| tests/sync/test_round_trip.py | L1 fixture-based: test_round_trip_preserves_mapped_fields. Pins D4-B (AC-6). |
| tests/sync/test_idempotent_ingest.py | L1 fixture-based: test_external_graph_ingest_idempotent (3 runs converge). Pins D4-C (AC-7). |
| tests/sync/test_cli_helper.py | L2 subprocess-based tests on scripts/s3dgraphy_sync.py. Pins AC-10 (--apply required). |
| tests/sync/test_ai03_export_byte_identical.py | The non-regression guard. Pins AC-2: AI03 export pipeline produces a graphml whose canonical normalisation matches the committed pre-AI04 baseline. |
| tests/sync/fixtures/mini_volterra_baseline_ai03.graphml | Captured in Group 0 as the AI03 reference output before any AI04 code lands. Plain text (UTF-8 GraphML), checked into git. |
| tests/sync/fixtures/build_mini_volterra_external.py | Generator script that emits mini_volterra_external.graphml and mini_volterra_external_with_new_epoch.graphml from mini_volterra.sqlite. Idempotent. |
| tests/sync/fixtures/mini_volterra_external.graphml | Pre-cooked input for ingest tests: 3 stratigraphic nodes (1 with new node_uuid + 2 colliding with mini_volterra) + 1 epoch matching mini_volterra. Forces a ConflictRecord on d_stratigrafica. Generated by build script, committed binary. |
| tests/sync/fixtures/mini_volterra_external_with_new_epoch.graphml | Pre-cooked input for D5-B test: 1 stratigraphic node + 1 EpochNode NOT in mini_volterra. Generated by build script, committed binary. |

### Modified

| Path | Why |
| --- | --- |
| modules/s3dgraphy/sync/graphml_writer.py:206 | Add sito_filter: Optional[str] = None kwarg to _enrich_pyarchinit_graph(). When non-None, append WHERE sito = ? to the SELECT … FROM us_table query. Default None preserves the AI03 call site (no SQL change). |
| modules/s3dgraphy/s3dgraphy_dot_bridge.py (the S3DGraphyExportDialog class around line 293) | Wrap the existing single-tab body inside a QTabWidget with two tabs: "Export" (existing widgets, untouched logic) and "Import" (new widgets + new handler). Zero diff on the Export logic; verified by AC-2 byte-identical baseline + AC-11 manual smoke gate. |
| metadata.txt | Bump version=5.2.0-alpha → version=5.3.0-alpha. Prepend Phase 2 / AI04 changelog blurb. |
| dev_logs/CHANGELOG.md | Prepend ## [5.3.0-alpha] - 2026-MM-DD bilingual section listing the 3 new components (Projector, Ingestor, ConflictResolver stub) + UI Import tab + CLI helper. |
| docs/superpowers/dev-log/T5.4_PyArchInit_Dev_Log.md | New "Phase 2 — AI04 Bridge bidirectional" section listing acceptance criteria status + smoke gate result. |

### Explicitly NOT touched (out of scope per spec §9)

- modules/s3dgraphy/sync/graphml_writer.py:_enrich_pyarchinit_graph body (other than the new kwarg) — the wrap pattern (D2) requires zero refactoring of the existing logic.

- modules/s3dgraphy/sync/graphml_writer.py::export_graphml() — the AI03 entry point. AC-2 enforces byte-identical output.

- requirements.txt — no new dependencies.

- gui/dialog_s3dgraphy_export.py — no such file (the dialog lives inside modules/s3dgraphy/s3dgraphy_dot_bridge.py; do not move it).

- _filter_by_site() helper at graphml_writer.py:61 — still used by export_graphml(). Leave as is.

- paradata.graphml per project — deferred to AI05.

## Test strategy

- L0 unit tests (test_ingest_result.py, test_conflict_resolver.py, parts of test_graph_projector.py + test_graph_ingestor.py): pure pytest, no QGIS, no DB. Run with pytest tests/sync/.

- L1 fixture-based pipeline (test_graph_projector.py, test_graph_ingestor.py, test_round_trip.py, test_idempotent_ingest.py, test_ai03_export_byte_identical.py): pytest against mini_volterra.sqlite + the new .graphml fixtures. No QGIS bootstrap.

- L2 CLI subprocess (test_cli_helper.py): runs python scripts/s3dgraphy_sync.py … via subprocess.run() and asserts on exit code + stdout/stderr.

Decision-pinning matrix (each row = one D-id × one acceptance test):

| Decision / Acceptance | Test |
| --- | --- |
| D2 wrap pattern | test_graph_projector.py::test_projector_delegates_to_enrich_function |
| D3 dry-run no writes | test_graph_ingestor.py::test_populate_list_dry_run_no_writes |
| D3 UPDATE selettivo | test_graph_ingestor.py::test_update_preserves_unmapped_columns |
| D4-B semantic round-trip | test_round_trip.py::test_round_trip_preserves_mapped_fields |
| D4-C idempotent | test_idempotent_ingest.py::test_external_graph_ingest_idempotent |
| D5-A strict default | test_graph_ingestor.py::test_missing_epoch_strict_raises |
| D5-B opt-in create | test_graph_ingestor.py::test_missing_epoch_create_inserts_period |
| D6 sito mandatory + mismatch | test_graph_projector.py::test_populate_graph_requires_sito, test_graph_ingestor.py::test_site_mismatch_raises |
| D8 atomic | test_graph_ingestor.py::test_populate_list_atomic_on_failure |
| AC-1 non-empty graph filtered | test_graph_projector.py::test_projector_returns_filtered_graph |
| AC-2 regression guard | test_ai03_export_byte_identical.py::test_export_graphml_matches_baseline |
| AC-10 CLI --apply required | test_cli_helper.py::test_cli_import_dry_run_default |

The Phase 1 + AI03 test suite (tests/sync/, tests/migrations/) must stay green at every commit. Run pytest tests/sync/ tests/migrations/ -q after every task.

## Group 0 — Pre-flight & rollback safety

### Task 0.1: Push the AI04 spec doc commit (currently unpushed)

Files: none (git operation)

- Step 1: Confirm starting point

cd "/Users/enzo/Library/Application Support/QGIS/QGIS3/profiles/default/python/plugins/pyarchinit"
git status --short | grep -vE '^\?\?'   # tracked-changes only — must be empty
git log --oneline -3
git rev-list --left-right --count HEAD...@{u}   # expected: "1\t0" (spec doc unpushed)

Expected last 3 commits include 84ae66f5 docs(spec): AI04 ….

- Step 2: Push the spec commit so the rollback tag points to a published commit

git push origin Stratigraph_00001

Expected: Stratigraph_00001 -> Stratigraph_00001 plus 1 commit pushed.

- Step 3: Verify

git rev-list --left-right --count HEAD...@{u}   # expected: "0\t0"

### Task 0.2: Create AI04 rollback tag

Files: none (git operation)

- Step 1: Create annotated tag at current HEAD

git tag -a pre-ai04-bridge -m "Pre-flight rollback tag for AI04 / phase2 bridge bidirectional"
git tag -l | grep -E "pre-ai04|phase2"

Expected output:

phase2-ai03-graphml-delegation-5.2.0-alpha
pre-ai03-graphml-delegation
pre-ai04-bridge

- Step 2: Push the tag

git push origin pre-ai04-bridge
git ls-remote --tags origin 2>&1 | grep "refs/tags/pre-ai04-bridge$"

Expected: a single matching line (the tag commit hash on the remote).

### Task 0.3: Capture the AI03 byte-identical baseline GraphML

Files:

- Create: tests/sync/fixtures/mini_volterra_baseline_ai03.graphml

- Create: tests/sync/test_ai03_export_byte_identical.py

This task captures the OUTPUT of the AI03 pipeline against mini_volterra.sqlite BEFORE any AI04 code lands, and writes a regression test that asserts the same output after AI04 lands. Together they enforce AC-2.

- Step 1: Generate the baseline by running the existing AI03 export

Create a helper script tests/sync/fixtures/_capture_ai03_baseline.py (single-use, NOT committed):

"""Run AI03 export pipeline on mini_volterra.sqlite and write the
resulting GraphML to mini_volterra_baseline_ai03.graphml.

This script runs ONCE at AI04 Group 0 to capture the regression
baseline. After that, test_ai03_export_byte_identical.py uses
the committed file. The script itself is NOT committed.
"""
from __future__ import annotations
import sys
from pathlib import Path

PLUGIN_ROOT = Path(__file__).resolve().parents[3]
sys.path.insert(0, str(PLUGIN_ROOT / "ext_libs"))
import pandas  # noqa: F401  — pin system pandas
from lxml import etree as _etree  # noqa: F401

# Evict any pre-loaded older s3dgraphy from sys.modules
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

from modules.s3dgraphy.sync.graphml_writer import export_graphml

FIXTURES = PLUGIN_ROOT / "tests" / "sync" / "fixtures"
src = FIXTURES / "mini_volterra.sqlite"
out = FIXTURES / "mini_volterra_baseline_ai03.graphml"

result = export_graphml(
    db_path=src,
    mapping="pyarchinit_us_mapping",
    output_path=out,
)
print(f"OK — {out.name} ({out.stat().st_size} bytes)")
print(f"   {result.node_count} nodes, {result.edge_count} edges, "
      f"{result.epoch_count} epochs, "
      f"{result.tred_removed_edges} redundancies removed")

Run it:

python tests/sync/fixtures/_capture_ai03_baseline.py
ls -la tests/sync/fixtures/mini_volterra_baseline_ai03.graphml

Expected output: OK — mini_volterra_baseline_ai03.graphml (~30000-60000 bytes) and a non-empty file. Delete the helper after capture:

rm tests/sync/fixtures/_capture_ai03_baseline.py

- Step 2: Write the regression guard test

Create tests/sync/test_ai03_export_byte_identical.py:

"""AC-2 regression guard: AI03 export pipeline must keep producing
GraphML byte-identical (modulo line endings and trailing whitespace)
to the pre-AI04 baseline captured at Group 0 of the AI04 plan.

If this test ever goes red, AI04 has regressed AI03 — block on it.
"""
from __future__ import annotations
import re
import sys
from pathlib import Path

import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
PLUGIN_ROOT = Path(__file__).resolve().parents[2]
_EXT_LIBS = str(PLUGIN_ROOT / "ext_libs")
if _EXT_LIBS in sys.path:
    sys.path.remove(_EXT_LIBS)
sys.path.insert(0, _EXT_LIBS)
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")
BASELINE = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
            / "mini_volterra_baseline_ai03.graphml")


def _normalise(text: str) -> str:
    """Strip volatile bits: line endings, trailing whitespace,
    UUID-like ids that the writer regenerates per run."""
    text = text.replace("\r\n", "\n").replace("\r", "\n")
    text = "\n".join(line.rstrip() for line in text.split("\n"))
    text = re.sub(
        r"[0-9a-f]{8}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{4}-[0-9a-f]{12}",
        "<UUID>",
        text,
    )
    return text.strip()


def test_export_graphml_matches_baseline(tmp_path):
    import shutil
    from modules.s3dgraphy.sync.graphml_writer import export_graphml
    db = tmp_path / "mini_volterra.sqlite"
    shutil.copy2(FIXTURE_DB, db)
    out = tmp_path / "out.graphml"
    export_graphml(db_path=db, mapping="pyarchinit_us_mapping",
                   output_path=out)
    actual = _normalise(out.read_text(encoding="utf-8"))
    baseline = _normalise(BASELINE.read_text(encoding="utf-8"))
    assert actual == baseline, (
        f"AI03 GraphML output drifted from baseline "
        f"(actual={len(actual)} chars, baseline={len(baseline)} chars). "
        f"AI04 has regressed AI03 — investigate."
    )

- Step 3: Run the test to verify it passes against the captured baseline

pytest tests/sync/test_ai03_export_byte_identical.py -v

Expected: 1 passed.

- Step 4: Run the full sync test suite to confirm zero regression

pytest tests/sync/ tests/migrations/ -q

Expected: 60 passed (was 59 + the new regression test).

- Step 5: Commit

git add tests/sync/test_ai03_export_byte_identical.py \
        tests/sync/fixtures/mini_volterra_baseline_ai03.graphml
git commit -m "$(cat <<'EOF'
test(graphml_writer): AI03 byte-identical baseline + regression guard

Captures the AI03 export pipeline output on mini_volterra.sqlite as
tests/sync/fixtures/mini_volterra_baseline_ai03.graphml (committed
text fixture).

Adds tests/sync/test_ai03_export_byte_identical.py asserting that
future runs of export_graphml() produce a normalised GraphML
identical to the baseline. UUID-like ids are regex-stripped from
both sides because the s3dgraphy writer assigns fresh UUIDs each
run; line endings and trailing whitespace are normalised so
test reproducibility does not depend on git core.autocrlf.

This is AC-2 from the AI04 spec: the regression guard for the AI03
pipeline. Block on it during AI04 Groups B–G.

Tests: 60/60 pass.
EOF
)"

### Task 0.4: Bump version to 5.3.0-alpha

Files:

- Modify: metadata.txt

- Step 1: Read current metadata.txt

grep -n "version" metadata.txt | head -3

Expected: a line version=5.2.0-alpha.

- Step 2: Edit metadata.txt — bump version

Use the Edit tool to change exactly the version=5.2.0-alpha line to version=5.3.0-alpha. Do not touch the changelog blurb yet (that goes in Group H).

- Step 3: Verify

grep "^version=" metadata.txt

Expected: version=5.3.0-alpha.

- Step 4: Run sanity tests

pytest tests/sync/ tests/migrations/ -q

Expected: 60 passed.

- Step 5: Commit

git add metadata.txt
git commit -m "$(cat <<'EOF'
chore(metadata): bump version to 5.3.0-alpha for AI04

Phase 2 / AI04 (bridge bidirezionale PyArchInit ↔ s3dgraphy).
Target tag: phase2-ai04-bridge-bidirectional-5.3.0-alpha.

Spec: docs/superpowers/specs/2026-05-08-ai04-bridge-bidirectional-design.md
Plan: docs/superpowers/plans/2026-05-08-ai04-bridge-bidirectional.md
EOF
)"

## Group A — Dataclasses + ConflictResolver stub + exception hierarchy

### Task A.1: IngestResult + ConflictRecord + ConflictResolution enum (TDD)

Files:

- Create: modules/s3dgraphy/sync/ingest_result.py

- Create: tests/sync/test_ingest_result.py

- Step 1: Write failing tests

Create tests/sync/test_ingest_result.py:

"""Unit tests for IngestResult + ConflictRecord + ConflictResolution.
Pure dataclass invariants. No DB, no QGIS."""
import pytest


def test_conflict_resolution_enum_has_three_members():
    from modules.s3dgraphy.sync.ingest_result import ConflictResolution
    assert ConflictResolution.GRAPH_WINS.value == "graph_wins"
    assert ConflictResolution.DB_WINS.value == "db_wins"
    assert ConflictResolution.SKIPPED.value == "skipped"


def test_conflict_record_is_frozen():
    from modules.s3dgraphy.sync.ingest_result import ConflictRecord
    cr = ConflictRecord(
        node_uuid="abc-123",
        field="d_stratigrafica",
        db_value="Materiale",
        graph_value="Strato",
        resolution="graph_wins",
    )
    with pytest.raises(Exception):  # frozen → FrozenInstanceError
        cr.field = "other"
    assert cr.node_uuid == "abc-123"
    assert cr.resolution == "graph_wins"


def test_ingest_result_default_values():
    from modules.s3dgraphy.sync.ingest_result import IngestResult
    r = IngestResult(applied=0, inserted=0, updated=0, skipped=0,
                     epochs_created=0)
    assert r.conflicts == ()
    assert r.errors == ()
    assert r.dry_run is False


def test_ingest_result_is_frozen():
    from modules.s3dgraphy.sync.ingest_result import IngestResult
    r = IngestResult(applied=5, inserted=3, updated=2, skipped=0,
                     epochs_created=0)
    with pytest.raises(Exception):
        r.applied = 99


def test_ingest_result_with_conflicts():
    from modules.s3dgraphy.sync.ingest_result import (
        IngestResult, ConflictRecord)
    cr = ConflictRecord(node_uuid="u1", field="f", db_value=1,
                        graph_value=2, resolution="graph_wins")
    r = IngestResult(applied=1, inserted=0, updated=1, skipped=0,
                     epochs_created=0, conflicts=(cr,))
    assert len(r.conflicts) == 1
    assert r.conflicts[0].node_uuid == "u1"

- Step 2: Run tests — expect collection errors

pytest tests/sync/test_ingest_result.py -v

Expected: ImportError: cannot import name 'ConflictResolution' from 'modules.s3dgraphy.sync.ingest_result' (the module doesn't exist yet).

- Step 3: Write minimal implementation

Create modules/s3dgraphy/sync/ingest_result.py:

"""Result and conflict record dataclasses for GraphIngestor.populate_list().

AI04 ships a fixed atomic-only ingestion model with last-writer-wins
conflict resolution. The ConflictResolution enum has three members so
AI06+ can extend without breaking the API.
"""
from __future__ import annotations

from dataclasses import dataclass
from enum import Enum
from typing import Any


class ConflictResolution(str, Enum):
    """Outcome of a single field-level conflict during ingest.

    AI04 always uses GRAPH_WINS (the bridge prototype implements
    'last writer wins' policy from parent spec §6.4). DB_WINS and
    SKIPPED are reserved for AI06+ pluggable resolvers.
    """
    GRAPH_WINS = "graph_wins"
    DB_WINS = "db_wins"
    SKIPPED = "skipped"


@dataclass(frozen=True)
class ConflictRecord:
    """A single field-level conflict detected during ingestion.

    A row is inserted into IngestResult.conflicts when the graph
    node has a value different from the DB row for one of the
    MAPPED_COLUMNS and the resolver decides how to merge.
    """
    node_uuid: str
    field: str
    db_value: Any
    graph_value: Any
    resolution: str   # ConflictResolution.value


@dataclass(frozen=True)
class IngestResult:
    """Aggregated outcome of GraphIngestor.populate_list().

    Counters and the conflict / error lists let callers (CLI, UI,
    test) summarise the ingestion without re-walking the graph.
    """
    applied: int            # rows inserted+updated successfully
    inserted: int           # rows newly created
    updated: int            # rows updated in place
    skipped: int            # rows unchanged (idempotent path)
    epochs_created: int     # auto-created periodizzazione rows
    conflicts: tuple[ConflictRecord, ...] = ()
    errors: tuple[str, ...] = ()
    dry_run: bool = False

- Step 4: Run tests — expect green

pytest tests/sync/test_ingest_result.py -v

Expected: 5 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 65 passed (was 60 + 5 new).

- Step 6: Commit

git add modules/s3dgraphy/sync/ingest_result.py \
        tests/sync/test_ingest_result.py
git commit -m "$(cat <<'EOF'
feat(s3dgraphy/sync): IngestResult + ConflictRecord + ConflictResolution

Adds the result dataclasses for GraphIngestor.populate_list()
(spec §3.4). Both dataclasses are frozen so callers can't mutate
result state by accident; ConflictResolution is a string enum so
serialising to JSON or comparing in tests stays straightforward.

AI04 only exercises ConflictResolution.GRAPH_WINS; the DB_WINS
and SKIPPED members are reserved for AI06+ pluggable resolvers
(memory note: project_ai04_failure_mode_followup.md).
EOF
)"

### Task A.2: ConflictResolver stub (TDD)

Files:

- Create: modules/s3dgraphy/sync/conflict_resolver.py

- Create: tests/sync/test_conflict_resolver.py

- Step 1: Write failing test

Create tests/sync/test_conflict_resolver.py:

"""Stub for the AI04 ConflictResolver. Always GRAPH_WINS."""
import pytest


def test_resolver_always_returns_graph_wins():
    from modules.s3dgraphy.sync.conflict_resolver import ConflictResolver
    from modules.s3dgraphy.sync.ingest_result import ConflictResolution
    resolver = ConflictResolver()
    # Even if every input differs:
    out = resolver.resolve(
        db_row={"d_stratigrafica": "old"},
        graph_value="new",
        field="d_stratigrafica",
    )
    assert out is ConflictResolution.GRAPH_WINS


def test_resolver_is_callable_with_any_field():
    from modules.s3dgraphy.sync.conflict_resolver import ConflictResolver
    from modules.s3dgraphy.sync.ingest_result import ConflictResolution
    resolver = ConflictResolver()
    assert resolver.resolve(db_row={}, graph_value=None,
                            field="anything") is ConflictResolution.GRAPH_WINS

- Step 2: Run — expect ImportError

pytest tests/sync/test_conflict_resolver.py -v

Expected: ImportError.

- Step 3: Write minimal implementation

Create modules/s3dgraphy/sync/conflict_resolver.py:

"""Pluggable conflict resolution policy for GraphIngestor.

AI04 ships a stub that always returns ConflictResolution.GRAPH_WINS
(last-writer-wins, matching parent spec §6.4 default). The
interface is in place so AI06+ can subclass without changing
GraphIngestor's signature.
"""
from __future__ import annotations

from typing import Any

from .ingest_result import ConflictResolution


class ConflictResolver:
    """AI04 stub. Always resolves to GRAPH_WINS.

    Subclass and override `resolve()` in AI06+ for interactive,
    timestamp-based or callback-driven strategies.
    """
    def resolve(
        self,
        db_row: dict,
        graph_value: Any,
        field: str,
    ) -> ConflictResolution:
        return ConflictResolution.GRAPH_WINS

- Step 4: Run — expect green

pytest tests/sync/test_conflict_resolver.py -v

Expected: 2 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 67 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/conflict_resolver.py \
        tests/sync/test_conflict_resolver.py
git commit -m "$(cat <<'EOF'
feat(s3dgraphy/sync): ConflictResolver stub for AI04

Per spec §3.3, AI04 ships a ConflictResolver stub that always
returns ConflictResolution.GRAPH_WINS. The interface is in place
so AI06+ can subclass without breaking GraphIngestor's signature
(memory note: project_ai04_projector_refactor_plan.md and
project_ai04_failure_mode_followup.md describe the planned
extension).
EOF
)"

### Task A.3: Exception hierarchy in graph_ingestor.py (TDD)

This task creates the file and only the exception classes + module-level constants. The GraphIngestor class itself lands in Group C.

Files:

- Create: modules/s3dgraphy/sync/graph_ingestor.py (scaffolding only — no class yet)

- Create: tests/sync/test_graph_ingestor.py (only exception tests in this task)

- Step 1: Write failing tests for the exception hierarchy

Create tests/sync/test_graph_ingestor.py:

"""Exception-hierarchy tests for graph_ingestor module.

Group C onwards adds tests for the GraphIngestor class itself.
"""
import pytest


def test_graph_sync_error_is_base_class():
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphSyncError, GraphIngestError)
    assert issubclass(GraphIngestError, GraphSyncError)


def test_specific_errors_inherit_graph_ingest_error():
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestError,
        SchemaMismatchError,
        UnknownUnitaTipoError,
        SiteMismatchError,
        MissingEpochError,
    )
    for cls in (SchemaMismatchError, UnknownUnitaTipoError,
                SiteMismatchError, MissingEpochError):
        assert issubclass(cls, GraphIngestError), (
            f"{cls.__name__} must inherit GraphIngestError")


def test_mapped_columns_constant_present():
    from modules.s3dgraphy.sync.graph_ingestor import MAPPED_COLUMNS
    # The 12 columns spec §3.2 + risk row 5 enumerate.
    expected = {
        "us", "d_stratigrafica", "d_interpretativa", "attivita",
        "struttura", "sito", "area", "unita_tipo",
        "periodo_iniziale", "fase_iniziale", "rapporti", "node_uuid",
    }
    assert set(MAPPED_COLUMNS) == expected
    assert isinstance(MAPPED_COLUMNS, tuple)  # immutable


def test_missing_epoch_error_carries_epoch_list():
    from modules.s3dgraphy.sync.graph_ingestor import MissingEpochError
    err = MissingEpochError(missing=[(2, "3.1"), (3, "1")])
    assert err.missing == [(2, "3.1"), (3, "1")]
    assert "(2, '3.1')" in str(err) or "[(2," in str(err)

- Step 2: Run — expect ImportError

pytest tests/sync/test_graph_ingestor.py -v

Expected: ImportError.

- Step 3: Write the scaffold

Create modules/s3dgraphy/sync/graph_ingestor.py:

"""Bridge from a s3dgraphy Graph back to the PyArchInit SQL tables.

This module hosts the public `GraphIngestor` class (Group C onwards)
and the full exception hierarchy used by both the projector and the
ingestor. All ingestion is atomic (single BEGIN/COMMIT/ROLLBACK).
"""
from __future__ import annotations

from typing import Iterable

# ---------------------------------------------------------------------------
# Mapped columns — the subset of us_table columns the s3dgraphy bridge
# round-trips. Composed of the columns covered by
# pyarchinit_us_mapping.json (5) + the columns added by
# `_enrich_pyarchinit_graph` in graphml_writer.py (7). Anything else
# in us_table (descrizione, foto, profondita, …) is preserved by
# UPDATE selettivo and never overwritten.
# ---------------------------------------------------------------------------
MAPPED_COLUMNS: tuple[str, ...] = (
    # From pyarchinit_us_mapping.json
    "us",
    "d_stratigrafica",
    "d_interpretativa",
    "attivita",
    "struttura",
    # Added by _enrich_pyarchinit_graph
    "sito",
    "area",
    "unita_tipo",
    "periodo_iniziale",
    "fase_iniziale",
    "rapporti",
    "node_uuid",
)


# ---------------------------------------------------------------------------
# Exception hierarchy (spec §5.1)
# ---------------------------------------------------------------------------
class GraphSyncError(Exception):
    """Base class for all GraphProjector / GraphIngestor errors."""


class GraphIngestError(GraphSyncError):
    """Write-side failure. Always means DB rolled back to pre-call state."""


class SchemaMismatchError(GraphIngestError):
    """us_table.node_uuid column missing (Phase 1 migration not applied).

    Hint: run scripts/migrations/2026_05_node_uuid_backfill.py --apply.
    """


class UnknownUnitaTipoError(GraphIngestError):
    """Graph node has unita_tipo not in the vocabulary.

    Hint: run scripts/migrations/2026_05_us_vocabulary_alignment.py --apply.
    """


class SiteMismatchError(GraphIngestError):
    """Graph contains a node whose attributes['sito'] != populate_list(sito=...)."""


class MissingEpochError(GraphIngestError):
    """One or more EpochNodes reference (periodo, fase) not present in
    periodizzazione_table while create_missing_epochs=False.

    The exception carries `missing: list[tuple[int, str]]` so callers
    can show all the missing keys at once instead of one per call.
    """
    def __init__(self, missing: Iterable[tuple]) -> None:
        self.missing = list(missing)
        super().__init__(
            f"Missing periodizzazione_table rows for: {self.missing}. "
            f"Run with create_missing_epochs=True to auto-create."
        )

- Step 4: Run — expect green

pytest tests/sync/test_graph_ingestor.py -v

Expected: 4 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 71 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(s3dgraphy/sync): graph_ingestor exception hierarchy + MAPPED_COLUMNS

Per spec §5.1 — GraphSyncError as base, GraphIngestError as
write-side base, plus SchemaMismatchError, UnknownUnitaTipoError,
SiteMismatchError, MissingEpochError as concrete subclasses.

MissingEpochError carries the full list of missing (periodo, fase)
tuples so callers can show all missing keys at once.

Module-level MAPPED_COLUMNS tuple captures the 12 us_table columns
the bridge round-trips: 5 from pyarchinit_us_mapping.json + 7 added
by _enrich_pyarchinit_graph (sito, area, unita_tipo, periodo_iniziale,
fase_iniziale, rapporti, node_uuid). The remaining 40+ columns
(descrizione, foto, profondita, ...) are preserved by UPDATE
selettivo (D3-B from spec §2).

The GraphIngestor class itself lands in Group C.
EOF
)"

## Group B — GraphProjector wrapper (Strategy D)

### Task B.1: Add sito_filter kwarg to _enrich_pyarchinit_graph (no-default-change)

Files:

- Modify: modules/s3dgraphy/sync/graphml_writer.py:206

This is the only change to graphml_writer.py. Default None preserves AI03 behaviour exactly (verified by AC-2 baseline test).

- Step 1: Read the current function signature

sed -n '206,210p' modules/s3dgraphy/sync/graphml_writer.py

Expected: a line def _enrich_pyarchinit_graph(graph, db_path: Path) -> None:.

- Step 2: Find the SQL query inside the function (around line 257)

grep -n "SELECT us, sito, area, unita_tipo" modules/s3dgraphy/sync/graphml_writer.py

Note the line — typically ~257 — and the surrounding cursor.execute(...) call.

- Step 3: Edit the function — add the kwarg + conditional WHERE clause

Use the Edit tool to make these two changes:

Change 1 — signature:

# OLD
def _enrich_pyarchinit_graph(graph, db_path: Path) -> None:

# NEW
def _enrich_pyarchinit_graph(graph, db_path: Path,
                              sito_filter: Optional[str] = None) -> None:

Change 2 — SQL query (the cursor.execute("SELECT us, sito, area, …") block). The current code reads:

cursor.execute(
                "SELECT us, sito, area, unita_tipo, periodo_iniziale, "
                "fase_iniziale, rapporti, d_stratigrafica "
                "FROM us_table"
            )
            rows = cursor.fetchall()

Replace with:

if sito_filter is not None:
                cursor.execute(
                    "SELECT us, sito, area, unita_tipo, periodo_iniziale, "
                    "fase_iniziale, rapporti, d_stratigrafica "
                    "FROM us_table WHERE sito = ?",
                    (sito_filter,),
                )
            else:
                cursor.execute(
                    "SELECT us, sito, area, unita_tipo, periodo_iniziale, "
                    "fase_iniziale, rapporti, d_stratigrafica "
                    "FROM us_table"
                )
            rows = cursor.fetchall()

- Step 4: Run AC-2 regression guard FIRST

pytest tests/sync/test_ai03_export_byte_identical.py -v

Expected: 1 passed. If RED → revert the edit and redo carefully (the kwarg default must preserve the AI03 path bit-for-bit).

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 71 passed (zero new tests, zero regressions).

- Step 6: Commit

git add modules/s3dgraphy/sync/graphml_writer.py
git commit -m "$(cat <<'EOF'
feat(graphml_writer): add sito_filter kwarg to _enrich_pyarchinit_graph

Adds a single kwarg sito_filter: Optional[str] = None to the
existing _enrich_pyarchinit_graph() function. When non-None, the
us_table SELECT gains a `WHERE sito = ?` clause. Default None
preserves AI03 behaviour exactly (verified by the
test_ai03_export_byte_identical regression guard).

Strategy D from the AI04 spec §2 D2: GraphProjector (Group B.2)
wraps this function and passes the parameter through. The body of
the function is otherwise untouched — promotion of the logic to a
proper class inside GraphProjector is deferred to AI05 per the
memory note project_ai04_projector_refactor_plan.md.

Tests: 71/71 pass. AC-2 regression guard green.
EOF
)"

### Task B.2: Write GraphProjector class

Files:

- Create: modules/s3dgraphy/sync/graph_projector.py

- Step 1: Create the file with the wrapper class

Create modules/s3dgraphy/sync/graph_projector.py:

"""Project PyArchInit DB rows into a stratigraphic-layer s3dgraphy Graph.

AI04 implementation is a thin wrapper (Strategy D, see memory note
project_ai04_projector_refactor_plan.md) around the existing
_enrich_pyarchinit_graph() function in graphml_writer.py. The
promotion to a self-contained class lives in AI05.

Exposed publicly so callers (UI Import tab, CLI helper, future
SyncEngine in Phase 3) have a stable API surface even while the
underlying implementation evolves.
"""
from __future__ import annotations

import sqlite3
from pathlib import Path
from typing import Optional, TYPE_CHECKING

from .graph_ingestor import GraphSyncError

if TYPE_CHECKING:
    import s3dgraphy


class ProjectionError(GraphSyncError):
    """Read-side failure during GraphProjector.populate_graph()."""


class GraphProjector:
    """Stratigraphic-layer projection from PyArchInit DB to s3dgraphy Graph.

    Usage:
        projector = GraphProjector()
        graph = projector.populate_graph(db_path, sito="Scavo archeologico")

    The graph contains StratigraphicUnit / USM / USVs / USVn / USD /
    SF / VSF / CON / DOC / Extractor / Combinar / property nodes plus
    EpochNodes for the (periodo, fase) tuples present in the filtered
    rows. Edges follow the rapporti column conventions decoded by
    `_RAPPORTI_TO_EDGE_TYPE` and `_RAPPORTI_SHORTHAND` in
    graphml_writer.py.
    """

    def __init__(self, vocab_provider=None) -> None:
        # vocab_provider parameter is here for API forward-compat
        # with AI06+ (where vocabulary aliases drive normalisation).
        # AI04 does not consume it.
        self._vocab_provider = vocab_provider

    def populate_graph(self, db_path: Path, sito: str) -> "s3dgraphy.Graph":
        """Build and return a s3dgraphy.Graph populated with the
        stratigraphic rows of `sito` from the SQLite at `db_path`.

        Args:
            db_path: filesystem path to the pyarchinit SQLite DB.
            sito: site identifier (`us_table.sito` value). Mandatory
                — multi-graph projections are out of scope for AI04.

        Returns:
            A populated `s3dgraphy.Graph`. Empty graph (zero nodes) is
            valid: it just means the site has no rows.

        Raises:
            ProjectionError: on any failure reaching the DB or
                instantiating the in-memory graph.
        """
        if not sito:
            raise ProjectionError(
                "sito parameter is mandatory for GraphProjector.populate_graph(); "
                "AI04 only supports single-site graphs.")
        db_path = Path(db_path)
        if not db_path.exists():
            raise ProjectionError(f"DB file not found: {db_path}")

        # Verify Phase 1 migration applied: us_table.node_uuid column.
        try:
            conn = sqlite3.connect(str(db_path))
            cur = conn.cursor()
            cur.execute("PRAGMA table_info(us_table)")
            cols = {row[1] for row in cur.fetchall()}
            conn.close()
        except sqlite3.Error as e:
            raise ProjectionError(f"Cannot read us_table schema: {e}") from e
        if "node_uuid" not in cols:
            raise ProjectionError(
                "us_table.node_uuid column missing — run "
                "scripts/migrations/2026_05_node_uuid_backfill.py --apply")

        # Delegate to the existing AI03 enrichment routine.
        try:
            from s3dgraphy import Graph
            from .graphml_writer import _enrich_pyarchinit_graph
        except ImportError as e:
            raise ProjectionError(f"s3dgraphy import failed: {e}") from e

        graph = Graph(graph_id=sito)
        try:
            _enrich_pyarchinit_graph(graph, db_path, sito_filter=sito)
        except Exception as e:
            raise ProjectionError(
                f"Enrichment failed for sito={sito!r}: {e}") from e

        # Filter post-enrichment: keep only nodes whose attributes['sito']
        # match (defence in depth — _enrich already filters us_table rows
        # but EpochNodes are global and may belong to other sites).
        # We do NOT prune EpochNodes that are referenced via
        # has_first_epoch from any kept node.
        kept_node_ids = {
            n.node_id for n in graph.nodes
            if not hasattr(n, "attributes")
            or n.attributes is None
            or n.attributes.get("sito") in (None, sito)
        }
        # EpochNodes are global — keep them all if any strat node references them.
        # The downstream SiteMismatchError check in GraphIngestor catches mismatches.
        graph.nodes = [n for n in graph.nodes if n.node_id in kept_node_ids
                       or _is_epoch_node(n)]

        return graph


def _is_epoch_node(node) -> bool:
    """Return True if node is an EpochNode. Defensive — avoids importing
    EpochNode at module top because it forces s3dgraphy load too early."""
    return type(node).__name__ == "EpochNode"

- Step 2: Run AC-2 regression guard

pytest tests/sync/test_ai03_export_byte_identical.py -v

Expected: 1 passed.

- Step 3: Run full suite (no new tests yet)

pytest tests/sync/ tests/migrations/ -q

Expected: 71 passed (zero change).

- Step 4: Commit

git add modules/s3dgraphy/sync/graph_projector.py
git commit -m "$(cat <<'EOF'
feat(s3dgraphy/sync): GraphProjector — public API for DB → Graph

Per spec §3.1, ships GraphProjector with the public method
populate_graph(db_path, sito) -> s3dgraphy.Graph.

Strategy D from spec §2 D2: this is a thin wrapper around the
existing _enrich_pyarchinit_graph() function in graphml_writer.py.
The wrapper:
  - Validates the sito parameter (mandatory).
  - Verifies the Phase 1 node_uuid migration is applied
    (raises ProjectionError otherwise, with hint to run the
    migration script).
  - Constructs an empty s3dgraphy.Graph with graph_id=sito.
  - Delegates enrichment to the existing function (passing
    sito_filter=sito so the SQL WHERE clause kicks in).
  - Filters EpochNodes/StratigraphicNodes post-process for
    defence in depth.

ProjectionError class added (mirrors GraphIngestError; both
inherit GraphSyncError per spec §5.1).

Tests for D2 (wrap pattern), D6 (mandatory sito), AC-1
(non-empty filtered graph) land in Group B.3.
EOF
)"

### Task B.3: Tests for GraphProjector

Files:

- Create: tests/sync/test_graph_projector.py

- Step 1: Write failing tests

Create tests/sync/test_graph_projector.py:

"""Tests for GraphProjector. Pins:
- D2 — wrap pattern (calls _enrich_pyarchinit_graph)
- D6 — sito parameter mandatory
- AC-1 — non-empty graph, filtered by sito
"""
from __future__ import annotations
import sys
from pathlib import Path

import pytest
import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
PLUGIN_ROOT = Path(__file__).resolve().parents[2]
_EXT_LIBS = str(PLUGIN_ROOT / "ext_libs")
if _EXT_LIBS in sys.path:
    sys.path.remove(_EXT_LIBS)
sys.path.insert(0, _EXT_LIBS)
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")


@pytest.fixture
def mini_volterra(tmp_path):
    import shutil
    dst = tmp_path / "mini_volterra.sqlite"
    shutil.copy2(FIXTURE_DB, dst)
    return dst


def test_populate_graph_requires_sito(mini_volterra):
    """D6 — empty sito is rejected."""
    from modules.s3dgraphy.sync.graph_projector import (
        GraphProjector, ProjectionError)
    p = GraphProjector()
    with pytest.raises(ProjectionError, match="sito"):
        p.populate_graph(mini_volterra, sito="")


def test_populate_graph_missing_db_raises(tmp_path):
    from modules.s3dgraphy.sync.graph_projector import (
        GraphProjector, ProjectionError)
    p = GraphProjector()
    with pytest.raises(ProjectionError, match="not found"):
        p.populate_graph(tmp_path / "nope.sqlite", sito="X")


def test_populate_graph_missing_node_uuid_column_raises(tmp_path):
    """SchemaMismatchError-equivalent: node_uuid column required."""
    import sqlite3
    from modules.s3dgraphy.sync.graph_projector import (
        GraphProjector, ProjectionError)
    db = tmp_path / "x.sqlite"
    conn = sqlite3.connect(db)
    conn.execute("CREATE TABLE us_table (id_us INTEGER PRIMARY KEY, "
                 "sito TEXT, us TEXT)")  # no node_uuid
    conn.commit()
    conn.close()
    p = GraphProjector()
    with pytest.raises(ProjectionError, match="node_uuid"):
        p.populate_graph(db, sito="X")


def test_projector_returns_filtered_graph(mini_volterra):
    """AC-1 — non-empty graph, every strat node matches sito."""
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    p = GraphProjector()
    # Find the sito present in the fixture
    import sqlite3
    conn = sqlite3.connect(mini_volterra)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()
    graph = p.populate_graph(mini_volterra, sito=sito)
    assert len(graph.nodes) > 0
    # Every node with sito attribute must match — EpochNodes have no sito.
    for n in graph.nodes:
        attrs = getattr(n, "attributes", None) or {}
        if "sito" in attrs:
            assert attrs["sito"] == sito


def test_projector_delegates_to_enrich_function(mini_volterra, monkeypatch):
    """D2 — verify GraphProjector calls _enrich_pyarchinit_graph
    (Strategy D wrap pattern)."""
    from modules.s3dgraphy.sync import graph_projector as gp_mod
    calls = []
    real_fn = gp_mod._enrich_pyarchinit_graph if hasattr(
        gp_mod, "_enrich_pyarchinit_graph") else None
    # Monkey-patch the local reference in graphml_writer (the module
    # graph_projector imports the function from); we need to patch
    # the binding inside GraphProjector.populate_graph at call-time.
    from modules.s3dgraphy.sync import graphml_writer
    original = graphml_writer._enrich_pyarchinit_graph

    def spy(graph, db_path, sito_filter=None):
        calls.append((db_path, sito_filter))
        return original(graph, db_path, sito_filter=sito_filter)
    monkeypatch.setattr(graphml_writer, "_enrich_pyarchinit_graph", spy)

    import sqlite3
    conn = sqlite3.connect(mini_volterra)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()

    p = gp_mod.GraphProjector()
    p.populate_graph(mini_volterra, sito=sito)
    assert len(calls) == 1, "GraphProjector must call _enrich_pyarchinit_graph"
    assert calls[0][1] == sito, "sito_filter must be propagated"

- Step 2: Run — expect 5 passes

pytest tests/sync/test_graph_projector.py -v

Expected: 5 passed. (No "expect to fail" round here — the module already exists from Task B.2; the tests verify behaviour.)

- Step 3: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 76 passed (was 71 + 5 new).

- Step 4: Commit

git add tests/sync/test_graph_projector.py
git commit -m "$(cat <<'EOF'
test(graph_projector): pin D2 wrap pattern, D6 sito mandatory, AC-1

Five tests covering GraphProjector behaviour:

- test_populate_graph_requires_sito: empty sito → ProjectionError (D6).
- test_populate_graph_missing_db_raises: nonexistent DB path raises.
- test_populate_graph_missing_node_uuid_column_raises: schema check
  (ProjectionError mentioning node_uuid + migration hint).
- test_projector_returns_filtered_graph: AC-1 — non-empty graph,
  every node with a 'sito' attribute matches the parameter.
- test_projector_delegates_to_enrich_function: D2 — verifies the
  Strategy D wrap actually delegates to _enrich_pyarchinit_graph
  (so AI05's promotion to a real class can be done with confidence
  that the contract is observed by tests).

Tests: 76/76 pass.
EOF
)"

## Group C — GraphIngestor.populate_list dry-run mode (TDD)

This Group adds the GraphIngestor class itself, but in dry-run only mode: validation, per-node lookup + diff, EpochNode lookup, ROLLBACK at the end. No writes. Group D adds the write path.

### Task C.1: Skeleton GraphIngestor class + validation step

Files:

- Modify: modules/s3dgraphy/sync/graph_ingestor.py (extend the file from Task A.3)

- Modify: tests/sync/test_graph_ingestor.py (add tests)

- Step 1: Write failing tests

Append to tests/sync/test_graph_ingestor.py:

# Re-use the path bootstrap from test_graph_projector.py
import sys
from pathlib import Path
import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
PLUGIN_ROOT = Path(__file__).resolve().parents[2]
_EXT_LIBS = str(PLUGIN_ROOT / "ext_libs")
if _EXT_LIBS in sys.path:
    sys.path.remove(_EXT_LIBS)
sys.path.insert(0, _EXT_LIBS)
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")


@pytest.fixture
def mini_volterra(tmp_path):
    import shutil
    dst = tmp_path / "mini_volterra.sqlite"
    shutil.copy2(FIXTURE_DB, dst)
    return dst


def _read_sito(db_path):
    import sqlite3
    conn = sqlite3.connect(db_path)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()
    return sito


def test_ingestor_construction():
    """Ingestor accepts an optional ConflictResolver."""
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor
    from modules.s3dgraphy.sync.conflict_resolver import ConflictResolver
    g = GraphIngestor()
    assert g._resolver is not None
    g2 = GraphIngestor(conflict_resolver=ConflictResolver())
    assert g2._resolver is not None


def test_populate_list_requires_sito_match(mini_volterra):
    """D6 — graph nodes whose sito differs from the parameter raise."""
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestor, SiteMismatchError)
    sito = _read_sito(mini_volterra)
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    g = GraphIngestor()
    with pytest.raises(SiteMismatchError):
        g.populate_list(graph, mini_volterra, sito="WRONG_SITE")


def test_populate_list_schema_check_raises(tmp_path):
    """node_uuid column missing → SchemaMismatchError."""
    import sqlite3
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestor, SchemaMismatchError)
    # Construct an empty graph for the test
    from s3dgraphy import Graph
    db = tmp_path / "x.sqlite"
    conn = sqlite3.connect(db)
    conn.execute("CREATE TABLE us_table (id_us INTEGER, sito TEXT, us TEXT)")
    conn.commit()
    conn.close()
    g = GraphIngestor()
    with pytest.raises(SchemaMismatchError):
        g.populate_list(Graph(graph_id="X"), db, sito="X")

- Step 2: Run — expect AttributeError / ImportError on GraphIngestor

pytest tests/sync/test_graph_ingestor.py::test_ingestor_construction -v

Expected: ImportError: cannot import name 'GraphIngestor'.

- Step 3: Add the GraphIngestor class with validation only

Append to modules/s3dgraphy/sync/graph_ingestor.py:

# ---------------------------------------------------------------------------
# GraphIngestor (Groups C–D)
# ---------------------------------------------------------------------------
import logging
import sqlite3
from pathlib import Path
from typing import TYPE_CHECKING

from .conflict_resolver import ConflictResolver
from .ingest_result import (
    ConflictRecord, ConflictResolution, IngestResult)

if TYPE_CHECKING:
    import s3dgraphy

log = logging.getLogger("modules.s3dgraphy.sync.graph_ingestor")


class GraphIngestor:
    """Persist a s3dgraphy Graph back to the PyArchInit SQL tables.

    Single atomic transaction (BEGIN/COMMIT/ROLLBACK). Idempotent on
    re-runs against the same input. AI04 always uses
    ConflictResolution.GRAPH_WINS for value diffs.
    """

    def __init__(self, conflict_resolver: ConflictResolver | None = None) -> None:
        self._resolver = conflict_resolver or ConflictResolver()

    def populate_list(
        self,
        graph: "s3dgraphy.Graph",
        db_path: Path,
        sito: str,
        *,
        dry_run: bool = False,
        create_missing_epochs: bool = False,
    ) -> IngestResult:
        """See spec §3.2 docstring for full contract."""
        db_path = Path(db_path)
        # 1. Schema check
        self._verify_schema(db_path)
        # 2. Site-mismatch check
        self._verify_sito(graph, sito)
        # 3. Run the actual ingestion (Group C: dry-run only)
        return self._run(graph, db_path, sito,
                         dry_run=dry_run,
                         create_missing_epochs=create_missing_epochs)

    # ------------------------------------------------------------------ helpers
    def _verify_schema(self, db_path: Path) -> None:
        if not db_path.exists():
            raise GraphIngestError(f"DB file not found: {db_path}")
        try:
            conn = sqlite3.connect(str(db_path))
            cur = conn.cursor()
            cur.execute("PRAGMA table_info(us_table)")
            cols = {row[1] for row in cur.fetchall()}
            conn.close()
        except sqlite3.Error as e:
            raise GraphIngestError(f"Cannot read us_table schema: {e}") from e
        if "node_uuid" not in cols:
            raise SchemaMismatchError(
                "us_table.node_uuid column missing — run "
                "scripts/migrations/2026_05_node_uuid_backfill.py --apply")

    def _verify_sito(self, graph, sito: str) -> None:
        if not sito:
            raise SiteMismatchError(
                "sito parameter is mandatory; AI04 only supports single-site graphs.")
        for n in graph.nodes:
            attrs = getattr(n, "attributes", None) or {}
            node_sito = attrs.get("sito")
            if node_sito is not None and node_sito != sito:
                raise SiteMismatchError(
                    f"Graph node {getattr(n, 'node_id', '?')!r} has "
                    f"sito={node_sito!r}, expected {sito!r}")

    def _run(self, graph, db_path, sito, *, dry_run, create_missing_epochs):
        """Group C minimal version: returns an empty IngestResult.
        Group C.2-C.4 fill in the actual logic."""
        return IngestResult(applied=0, inserted=0, updated=0, skipped=0,
                            epochs_created=0, dry_run=dry_run)

- Step 4: Run — expect new tests pass

pytest tests/sync/test_graph_ingestor.py -v

Expected: 7 passed (4 from Task A.3 + 3 new).

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 79 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(graph_ingestor): GraphIngestor skeleton + validation step

Per spec §3.2, ships the GraphIngestor class with the public
populate_list() entry point. This task only implements the
validation step:
  - Schema check: us_table.node_uuid column present, else
    SchemaMismatchError.
  - Site-mismatch check: graph nodes with attributes['sito'] !=
    sito parameter raise SiteMismatchError (D6).

The actual per-node lookup + conflict detection + transaction
arrives in C.2 / C.3 / C.4. _run() currently returns an empty
IngestResult so the public API is callable end-to-end and tests
can pin the validation behaviour in isolation.

Tests: 79/79 pass.
EOF
)"

### Task C.2: Per-node lookup + conflict detection (no writes)

Files:

- Modify: modules/s3dgraphy/sync/graph_ingestor.py:_run

- Modify: tests/sync/test_graph_ingestor.py

- Step 1: Write failing tests

Append to tests/sync/test_graph_ingestor.py:

def test_populate_list_dry_run_no_writes(mini_volterra):
    """D3 — dry_run=True must not change the DB (sha256 invariant)."""
    import hashlib
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor
    sito = _read_sito(mini_volterra)
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    sha_before = hashlib.sha256(mini_volterra.read_bytes()).hexdigest()
    g = GraphIngestor()
    result = g.populate_list(graph, mini_volterra, sito=sito, dry_run=True)
    sha_after = hashlib.sha256(mini_volterra.read_bytes()).hexdigest()
    assert sha_before == sha_after, "dry_run modified the DB"
    assert result.dry_run is True
    assert result.applied == 0


def test_populate_list_dry_run_counts_skipped_when_unchanged(mini_volterra):
    """Round-trip the projector → ingestor: every node should be
    'skipped' (no diff vs the source)."""
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor
    sito = _read_sito(mini_volterra)
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    result = GraphIngestor().populate_list(
        graph, mini_volterra, sito=sito, dry_run=True)
    # Every projected node is already in DB, no value differences →
    # all skipped.
    n_strat = sum(1 for n in graph.nodes
                  if (getattr(n, "attributes", None) or {}).get("us") is not None)
    assert result.skipped == n_strat
    assert result.inserted == 0
    assert result.updated == 0
    assert len(result.conflicts) == 0

- Step 2: Run — expect failure (skipped count == 0)

pytest tests/sync/test_graph_ingestor.py::test_populate_list_dry_run_counts_skipped_when_unchanged -v

Expected: FAIL — assert 0 == n_strat.

- Step 3: Implement the per-node loop in _run

Replace the body of GraphIngestor._run() with:

def _run(self, graph, db_path, sito, *, dry_run, create_missing_epochs):
        inserted = updated = skipped = 0
        epochs_created = 0
        conflicts: list[ConflictRecord] = []
        errors: list[str] = []

        # Open the transaction (we always use BEGIN even in dry-run so
        # any side effects from other code paths get isolated and
        # ROLLBACK'd).
        conn = sqlite3.connect(str(db_path))
        conn.execute("BEGIN")
        try:
            cur = conn.cursor()
            for node in graph.nodes:
                # Skip non-stratigraphic / non-attribute nodes (e.g. EpochNode).
                attrs = getattr(node, "attributes", None) or {}
                if not attrs.get("us") and not getattr(node, "node_id", None):
                    continue
                if _is_epoch_node_local(node):
                    continue
                # Look up by node_uuid
                node_uuid = getattr(node, "node_id", None) or attrs.get("node_uuid")
                if not node_uuid:
                    continue
                cur.execute(
                    "SELECT * FROM us_table WHERE node_uuid = ?",
                    (node_uuid,),
                )
                row = cur.fetchone()
                if row is None:
                    inserted += 1
                    continue
                # Build {col: db_val} dict from row + cursor.description
                col_names = [d[0] for d in cur.description]
                db_row = dict(zip(col_names, row))
                row_changed = False
                for col in MAPPED_COLUMNS:
                    if col not in attrs:
                        continue
                    db_val = db_row.get(col)
                    graph_val = attrs.get(col)
                    if _values_equal(col, db_val, graph_val):
                        continue
                    row_changed = True
                    self._resolver.resolve(
                        db_row=db_row, graph_value=graph_val, field=col)
                    conflicts.append(ConflictRecord(
                        node_uuid=node_uuid, field=col,
                        db_value=db_val, graph_value=graph_val,
                        resolution=ConflictResolution.GRAPH_WINS.value,
                    ))
                if row_changed:
                    updated += 1
                else:
                    skipped += 1

            applied = inserted + updated  # Group D will write; for now counts only
            # Always ROLLBACK in dry-run; Group D handles COMMIT path.
            if dry_run:
                conn.rollback()
            else:
                # Group D will replace this with the write loop + COMMIT
                conn.rollback()
                applied = 0  # nothing written yet
        except GraphSyncError:
            conn.rollback()
            raise
        except Exception as e:
            conn.rollback()
            raise GraphIngestError(f"Ingest failed: {e}") from e
        finally:
            conn.close()

        return IngestResult(
            applied=applied if dry_run else 0,
            inserted=inserted, updated=updated, skipped=skipped,
            epochs_created=epochs_created,
            conflicts=tuple(conflicts), errors=tuple(errors),
            dry_run=dry_run,
        )


def _values_equal(col: str, a, b) -> bool:
    """Loose equality matching the conventions in graphml_writer
    enrichment. JSON-serialised columns (rapporti) get parse-then-compare."""
    if a is None and b is None:
        return True
    if a is None or b is None:
        return False
    if col == "rapporti":
        try:
            import ast
            return ast.literal_eval(str(a)) == ast.literal_eval(str(b))
        except (ValueError, SyntaxError):
            return str(a) == str(b)
    return str(a) == str(b)


def _is_epoch_node_local(node) -> bool:
    return type(node).__name__ == "EpochNode"

- Step 4: Run — expect green

pytest tests/sync/test_graph_ingestor.py -v

Expected: 9 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 81 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(graph_ingestor): per-node lookup + conflict detection (dry-run)

Implements the per-node loop of populate_list() (spec §4.2):
  - SELECT us_table WHERE node_uuid = ? for each graph node
  - Compare every MAPPED_COLUMNS entry between graph attribute
    and DB row.
  - For every value difference, record a ConflictRecord and ask
    the resolver (stub returns GRAPH_WINS).
  - Counters: inserted (no DB row found), updated (row found,
    >=1 mapped column differs), skipped (row found, all mapped
    columns match).

dry_run=True always ROLLBACKs at the end (D3 — verified by sha256
invariant test). The write path is implemented in Group D.

Special handling for the rapporti JSON-serialised column: parse
both sides via ast.literal_eval before comparing, to avoid false
positives from whitespace differences.

EpochNodes are skipped in this loop — Group C.3 handles them.

Tests: 81/81 pass.
EOF
)"

### Task C.3: EpochNode lookup + MissingEpochError

Files:

- Modify: modules/s3dgraphy/sync/graph_ingestor.py:_run

- Modify: tests/sync/test_graph_ingestor.py

- Step 1: Write failing tests

Append to tests/sync/test_graph_ingestor.py:

def _make_graph_with_extra_epoch(mini_volterra, periodo, fase):
    """Project mini_volterra and inject an extra EpochNode."""
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from s3dgraphy.nodes.epoch_node import EpochNode
    sito = _read_sito(mini_volterra)
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    # Add a synthetic epoch missing from periodizzazione_table
    epoch = EpochNode(
        node_id=f"epoch_{periodo}_{fase}_synthetic",
        name=f"Synthetic Period {periodo} Phase {fase}",
        start_time=0.0, end_time=0.0)
    epoch.attributes = {"periodo": periodo, "fase": fase}
    graph.add_node(epoch)
    return graph, sito


def test_missing_epoch_strict_raises(mini_volterra):
    """D5-A — strict (default) raises MissingEpochError."""
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestor, MissingEpochError)
    graph, sito = _make_graph_with_extra_epoch(
        mini_volterra, periodo=99, fase="9.9")
    g = GraphIngestor()
    with pytest.raises(MissingEpochError) as excinfo:
        g.populate_list(graph, mini_volterra, sito=sito, dry_run=True)
    assert (99, "9.9") in excinfo.value.missing


def test_missing_epoch_create_inserts_period(mini_volterra):
    """D5-B — opt-in counts the would-be inserts; dry-run no writes."""
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor
    graph, sito = _make_graph_with_extra_epoch(
        mini_volterra, periodo=99, fase="9.9")
    g = GraphIngestor()
    result = g.populate_list(graph, mini_volterra, sito=sito,
                              dry_run=True, create_missing_epochs=True)
    assert result.epochs_created == 1

- Step 2: Run — expect failures

pytest tests/sync/test_graph_ingestor.py::test_missing_epoch_strict_raises -v

Expected: FAIL — MissingEpochError not raised.

- Step 3: Implement the EpochNode loop

Inside _run(), just before the if dry_run: branch, insert:

# ---- EpochNode loop ----
            # Read all (periodo, fase) pairs already in periodizzazione_table.
            cur.execute(
                "SELECT CAST(periodo AS TEXT), CAST(fase AS TEXT) "
                "FROM periodizzazione_table")
            existing_epochs = {(r[0], r[1]) for r in cur.fetchall()}
            missing_epochs: list[tuple] = []
            for node in graph.nodes:
                if not _is_epoch_node_local(node):
                    continue
                attrs = getattr(node, "attributes", None) or {}
                periodo = attrs.get("periodo")
                fase = attrs.get("fase")
                if periodo is None:
                    continue
                key = (str(periodo), str(fase) if fase is not None else "")
                if key in existing_epochs:
                    continue
                if create_missing_epochs:
                    epochs_created += 1
                    # Group D writes the actual INSERT here. For dry-run, just count.
                else:
                    # Coerce periodo back to int for the error payload
                    try:
                        p_int = int(periodo)
                    except (TypeError, ValueError):
                        p_int = periodo
                    missing_epochs.append((p_int, str(fase)))
            if missing_epochs:
                conn.rollback()
                conn.close()
                raise MissingEpochError(missing=missing_epochs)

- Step 4: Run — expect green

pytest tests/sync/test_graph_ingestor.py -v

Expected: 11 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 83 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(graph_ingestor): epoch lookup + MissingEpochError (D5)

Adds the EpochNode validation step to populate_list (spec §4.2
step 4):
  - Reads all (periodo, fase) pairs from periodizzazione_table.
  - For each graph EpochNode: if (periodo, fase) is already
    present, no-op.
  - If missing AND create_missing_epochs=False (default): collect
    into a single MissingEpochError raised AFTER the per-node
    loop (so the user sees ALL missing keys at once).
  - If missing AND create_missing_epochs=True: increment
    epochs_created counter (Group D writes the actual INSERT).

Pins D5-A (strict default) and D5-B (opt-in counter).

Tests: 83/83 pass.
EOF
)"

### Task C.4: D8 atomicity test (rollback on mid-loop failure)

Files:

- Modify: tests/sync/test_graph_ingestor.py

This task adds the D8 atomicity test using a test-double for the resolver that raises mid-loop. The actual atomicity is already enforced by the try/except → conn.rollback() block in _run.

- Step 1: Write failing test

Append to tests/sync/test_graph_ingestor.py:

def test_populate_list_atomic_on_failure(mini_volterra):
    """D8 — any mid-loop exception ROLLBACKs (DB sha256 unchanged).

    Inject a resolver that raises on the first conflict.
    """
    import hashlib
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestor, GraphIngestError)
    from modules.s3dgraphy.sync.conflict_resolver import ConflictResolver

    class BombResolver(ConflictResolver):
        def resolve(self, db_row, graph_value, field):
            raise RuntimeError("simulated failure")

    sito = _read_sito(mini_volterra)
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    # Force a conflict: mutate one node's d_stratigrafica
    for n in graph.nodes:
        attrs = getattr(n, "attributes", None) or {}
        if attrs.get("us"):
            attrs["d_stratigrafica"] = "MUTATED FOR TEST"
            break

    sha_before = hashlib.sha256(mini_volterra.read_bytes()).hexdigest()
    g = GraphIngestor(conflict_resolver=BombResolver())
    with pytest.raises(GraphIngestError):
        g.populate_list(graph, mini_volterra, sito=sito, dry_run=False)
    sha_after = hashlib.sha256(mini_volterra.read_bytes()).hexdigest()
    assert sha_before == sha_after, "atomic rollback failed: DB changed"

- Step 2: Run — expect green (the atomic guarantee is already in place from Task C.1)

pytest tests/sync/test_graph_ingestor.py::test_populate_list_atomic_on_failure -v

Expected: 1 passed.

- Step 3: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 84 passed.

- Step 4: Commit

git add tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
test(graph_ingestor): D8 atomicity guarantee — sha256 invariant

Pins decision D8 (atomic-only ingestion) with a test that:
  - Mutates one graph node so a conflict is detected.
  - Injects a BombResolver that raises on the first conflict.
  - Captures sha256(DB) before populate_list().
  - Asserts the wrapping GraphIngestError raises AND sha256(DB)
    is unchanged after the call.

This is the 'atomic' contract from spec D8 — verified live, not
just by code inspection. The configurable failure_mode parameter
is deferred to AI06+ per the project_ai04_failure_mode_followup
memory note.

Tests: 84/84 pass.
EOF
)"

## Group D — GraphIngestor.populate_list write mode

This Group adds the actual INSERT/UPDATE/COMMIT path. The dry-run code stays exactly as it is.

### Task D.1: INSERT new rows (mapped columns + node_uuid + sito)

Files:

- Modify: modules/s3dgraphy/sync/graph_ingestor.py:_run

- Modify: tests/sync/test_graph_ingestor.py

- Step 1: Write failing test

Append to tests/sync/test_graph_ingestor.py:

def test_populate_list_inserts_new_rows(mini_volterra):
    """A graph node not present in DB → INSERT in write mode."""
    import sqlite3, uuid
    from s3dgraphy import Graph
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor

    sito = _read_sito(mini_volterra)
    new_uuid = str(uuid.uuid4())

    # Build a graph with one synthetic node not in DB
    class _Node:
        def __init__(self, **kw):
            self.node_id = kw["node_id"]
            self.name = kw["name"]
            self.attributes = kw["attributes"]
    graph = Graph(graph_id=sito)
    n = _Node(node_id=new_uuid, name="999",
              attributes={"us": "999", "sito": sito,
                          "unita_tipo": "US", "node_uuid": new_uuid})
    graph.add_node(n)

    GraphIngestor().populate_list(
        graph, mini_volterra, sito=sito, dry_run=False)

    # Verify the INSERT happened
    conn = sqlite3.connect(mini_volterra)
    row = conn.execute(
        "SELECT us, sito, unita_tipo FROM us_table WHERE node_uuid = ?",
        (new_uuid,)).fetchone()
    conn.close()
    assert row is not None
    assert row[0] == "999"
    assert row[1] == sito
    assert row[2] == "US"

- Step 2: Run — expect FAIL

pytest tests/sync/test_graph_ingestor.py::test_populate_list_inserts_new_rows -v

Expected: FAIL — assert row is not None.

- Step 3: Implement the write path

In GraphIngestor._run(), replace the placeholder write block:

# Group D will replace this with the write loop + COMMIT
            conn.rollback()
            applied = 0  # nothing written yet

with:

# ---- Write mode: INSERT new rows + UPDATE existing ones ----
            # Build a list of (kind, payload) ops collected during the
            # per-node loop above. We re-walk graph.nodes here so we can
            # replay the same decisions made during the dry-run dispatch.
            applied = 0
            for node in graph.nodes:
                if _is_epoch_node_local(node):
                    continue
                attrs = getattr(node, "attributes", None) or {}
                node_uuid = getattr(node, "node_id", None) or attrs.get("node_uuid")
                if not node_uuid:
                    continue
                cur.execute(
                    "SELECT * FROM us_table WHERE node_uuid = ?",
                    (node_uuid,),
                )
                existing = cur.fetchone()
                col_payload = {col: attrs.get(col) for col in MAPPED_COLUMNS
                               if col in attrs}
                col_payload["node_uuid"] = node_uuid
                col_payload["sito"] = sito
                if existing is None:
                    # INSERT
                    cols = list(col_payload.keys())
                    placeholders = ",".join("?" for _ in cols)
                    col_list = ",".join(cols)
                    cur.execute(
                        f"INSERT INTO us_table ({col_list}) VALUES "
                        f"({placeholders})",
                        [col_payload[c] for c in cols],
                    )
                    applied += 1
                # UPDATE branch lands in Task D.2
            # Epoch INSERT (D5-B path)
            if create_missing_epochs:
                for node in graph.nodes:
                    if not _is_epoch_node_local(node):
                        continue
                    attrs = getattr(node, "attributes", None) or {}
                    periodo = attrs.get("periodo")
                    fase = attrs.get("fase")
                    if periodo is None:
                        continue
                    key = (str(periodo), str(fase) if fase is not None else "")
                    if key in existing_epochs:
                        continue
                    cur.execute(
                        "INSERT INTO periodizzazione_table "
                        "(periodo, fase, descrizione) VALUES (?, ?, ?)",
                        (periodo, fase, getattr(node, "name", "") or ""),
                    )
            conn.commit()

Also update the if dry_run: branch to NOT swallow the write block (the structure now is if dry_run: rollback else: write+commit).

The full updated _run end becomes:

if dry_run:
                conn.rollback()
                applied = 0
            else:
                # write block above already ran; commit now
                conn.commit()
        except GraphSyncError:
            conn.rollback()
            raise
        except Exception as e:
            conn.rollback()
            raise GraphIngestError(f"Ingest failed: {e}") from e
        finally:
            conn.close()

Note: the per-node lookup loop already runs above (Task C.2). The write block now reuses the same SELECT to decide INSERT vs UPDATE, so there is one extra SELECT per node — acceptable for the AI04 prototype (Volterra-grade datasets are O(thousands) rows, not millions).

- Step 4: Run — expect green

pytest tests/sync/test_graph_ingestor.py::test_populate_list_inserts_new_rows -v

Expected: 1 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 85 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(graph_ingestor): write-mode INSERT path + COMMIT

Adds the actual write block to populate_list when dry_run=False:
  - INSERT new us_table rows (node_uuid not in DB) with the
    MAPPED_COLUMNS subset present in the graph node attributes.
  - INSERT new periodizzazione_table rows when
    create_missing_epochs=True for each EpochNode whose
    (periodo, fase) is missing.
  - COMMIT on success.

UPDATE selettivo (existing rows with diffs) lands in D.2.

The transaction wrapping (try/except → rollback on any
exception) is unchanged from C.1, so D8 atomicity is preserved
for both INSERT and UPDATE paths.

Tests: 85/85 pass.
EOF
)"

### Task D.2: UPDATE selettivo (preserve unmapped columns)

Files:

- Modify: modules/s3dgraphy/sync/graph_ingestor.py:_run

- Modify: tests/sync/test_graph_ingestor.py

- Step 1: Write failing test

Append to tests/sync/test_graph_ingestor.py:

def test_update_preserves_unmapped_columns(mini_volterra):
    """D3 — UPDATE selettivo preserves columns not in MAPPED_COLUMNS.

    Set descrizione (NOT in MAPPED_COLUMNS) on a row, run a graph
    that mutates d_stratigrafica (mapped) on the same row, verify
    descrizione survived intact.
    """
    import sqlite3
    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor

    sito = _read_sito(mini_volterra)

    # Set descrizione on the first row
    conn = sqlite3.connect(mini_volterra)
    # Detect descrizione column (may be named differently across schemas)
    cols = {r[1] for r in conn.execute(
        "PRAGMA table_info(us_table)").fetchall()}
    if "descrizione" not in cols:
        pytest.skip("us_table has no descrizione column on this schema")
    target_uuid = conn.execute(
        "SELECT node_uuid FROM us_table WHERE sito = ? LIMIT 1",
        (sito,)).fetchone()[0]
    conn.execute(
        "UPDATE us_table SET descrizione = ? WHERE node_uuid = ?",
        ("PRESERVED_BY_AI04", target_uuid))
    conn.commit()
    conn.close()

    # Project + mutate d_stratigrafica + ingest
    graph = GraphProjector().populate_graph(mini_volterra, sito=sito)
    for n in graph.nodes:
        if getattr(n, "node_id", None) == target_uuid:
            n.attributes["d_stratigrafica"] = "AI04_NEW_VALUE"
            break
    GraphIngestor().populate_list(graph, mini_volterra, sito=sito,
                                   dry_run=False)

    # Verify descrizione survived
    conn = sqlite3.connect(mini_volterra)
    descr, dstrat = conn.execute(
        "SELECT descrizione, d_stratigrafica FROM us_table "
        "WHERE node_uuid = ?", (target_uuid,)).fetchone()
    conn.close()
    assert descr == "PRESERVED_BY_AI04", \
        f"unmapped column overwritten (got {descr!r})"
    assert dstrat == "AI04_NEW_VALUE", "mapped column not updated"

- Step 2: Run — expect FAIL (UPDATE not implemented yet)

pytest tests/sync/test_graph_ingestor.py::test_update_preserves_unmapped_columns -v

Expected: FAIL — dstrat != "AI04_NEW_VALUE".

- Step 3: Add the UPDATE branch

Inside _run(), in the write block, after the if existing is None: INSERT branch, add:

else:
                    # UPDATE selettivo: only the MAPPED_COLUMNS that
                    # actually differ. Any column not in attrs and any
                    # us_table column not in MAPPED_COLUMNS is left
                    # untouched (preserves descrizione, foto, etc.).
                    col_names = [d[0] for d in cur.description]
                    db_row = dict(zip(col_names, existing))
                    diff_cols = []
                    diff_vals = []
                    for col in MAPPED_COLUMNS:
                        if col not in attrs:
                            continue
                        if _values_equal(col, db_row.get(col),
                                          attrs.get(col)):
                            continue
                        diff_cols.append(col)
                        diff_vals.append(attrs.get(col))
                    if diff_cols:
                        set_clause = ", ".join(f"{c} = ?" for c in diff_cols)
                        cur.execute(
                            f"UPDATE us_table SET {set_clause} "
                            f"WHERE node_uuid = ?",
                            [*diff_vals, node_uuid],
                        )
                        applied += 1

- Step 4: Run — expect green

pytest tests/sync/test_graph_ingestor.py::test_update_preserves_unmapped_columns -v

Expected: 1 passed.

- Step 5: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 86 passed. Run AC-2 regression guard explicitly:

pytest tests/sync/test_ai03_export_byte_identical.py -v

Expected: 1 passed.

- Step 6: Commit

git add modules/s3dgraphy/sync/graph_ingestor.py \
        tests/sync/test_graph_ingestor.py
git commit -m "$(cat <<'EOF'
feat(graph_ingestor): UPDATE selettivo (D3) preserves unmapped columns

Implements the UPDATE branch in populate_list write mode:
  - Compute the subset of MAPPED_COLUMNS where graph_value differs
    from db_row[col].
  - Build a SET clause covering ONLY those columns.
  - Execute UPDATE us_table SET col1=?, col2=? WHERE node_uuid=?

The 40+ pyarchinit-specific columns NOT in MAPPED_COLUMNS
(descrizione, foto, profondita, stato_di_conservazione, ...) are
never touched by the UPDATE, preserving the rich pyarchinit
schema across DB → Graph → DB' round-trips.

Pins D3 (UPDATE selettivo) directly: the test sets descrizione
on a row, mutates d_stratigrafica via the graph, ingests, and
asserts descrizione survived intact.

Tests: 86/86 pass. AC-2 regression guard green.
EOF
)"

## Group E — Round-trip + idempotent invariants

### Task E.1: Build the external graphml fixtures

Files:

- Create: tests/sync/fixtures/build_mini_volterra_external.py

- Create: tests/sync/fixtures/mini_volterra_external.graphml

- Create: tests/sync/fixtures/mini_volterra_external_with_new_epoch.graphml

- Step 1: Write the generator script

Create tests/sync/fixtures/build_mini_volterra_external.py:

"""Generate the AI04 external-graph test fixtures.

Reads mini_volterra.sqlite, projects it via GraphProjector, then
emits two GraphML files:

1. mini_volterra_external.graphml — projection with one node's
   d_stratigrafica mutated; ingesting this back should produce
   exactly one ConflictRecord and one updated row.

2. mini_volterra_external_with_new_epoch.graphml — projection plus
   one synthetic EpochNode (periodo=99, fase='9.9') NOT in
   periodizzazione_table; used by the create-missing-epochs test.

Run: python tests/sync/fixtures/build_mini_volterra_external.py
Idempotent — re-running produces byte-identical files.
"""
from __future__ import annotations
import shutil
import sys
from pathlib import Path

PLUGIN_ROOT = Path(__file__).resolve().parents[3]
sys.path.insert(0, str(PLUGIN_ROOT / "ext_libs"))
import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

from modules.s3dgraphy.sync.graph_projector import GraphProjector

FIX = PLUGIN_ROOT / "tests" / "sync" / "fixtures"
SRC = FIX / "mini_volterra.sqlite"


def _write_graphml(graph, out: Path) -> None:
    """Use s3dgraphy's GraphMLExporter to serialise, then post-process
    so the output is canonical (deterministic ordering, no timestamps)."""
    from s3dgraphy.exporter.graphml.graphml_exporter import GraphMLExporter
    exporter = GraphMLExporter(graph)
    exporter.export(str(out), persist_auxiliary=False)


def main() -> int:
    import sqlite3
    conn = sqlite3.connect(SRC)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()

    p = GraphProjector()

    # 1. base external graph (mutate one d_stratigrafica)
    graph = p.populate_graph(SRC, sito=sito)
    for n in graph.nodes:
        attrs = getattr(n, "attributes", None) or {}
        if attrs.get("us"):
            attrs["d_stratigrafica"] = "EXT_GRAPH_VALUE"
            break
    _write_graphml(graph, FIX / "mini_volterra_external.graphml")
    print(f"OK — mini_volterra_external.graphml written")

    # 2. external with new epoch
    graph2 = p.populate_graph(SRC, sito=sito)
    from s3dgraphy.nodes.epoch_node import EpochNode
    e = EpochNode(node_id="epoch_99_9_9_synthetic",
                  name="Synthetic Period 99 Phase 9.9",
                  start_time=0.0, end_time=0.0)
    e.attributes = {"periodo": 99, "fase": "9.9"}
    graph2.add_node(e)
    _write_graphml(graph2, FIX / "mini_volterra_external_with_new_epoch.graphml")
    print(f"OK — mini_volterra_external_with_new_epoch.graphml written")
    return 0


if __name__ == "__main__":
    raise SystemExit(main())

- Step 2: Run the generator

python tests/sync/fixtures/build_mini_volterra_external.py
ls -la tests/sync/fixtures/mini_volterra_external*.graphml

Expected: two non-empty .graphml files.

- Step 3: Sanity-load the fixtures from a Python REPL test

pytest --collect-only tests/sync/ 2>&1 | tail -3

Expected: no errors during collection.

- Step 4: Commit the generator + the two binary fixtures

git add tests/sync/fixtures/build_mini_volterra_external.py \
        tests/sync/fixtures/mini_volterra_external.graphml \
        tests/sync/fixtures/mini_volterra_external_with_new_epoch.graphml
git commit -m "$(cat <<'EOF'
test(fixtures): mini_volterra_external graphml fixtures for AI04

Adds two pre-cooked GraphML files for the AI04 ingestion tests:

1. mini_volterra_external.graphml — the mini_volterra projection
   with one node's d_stratigrafica field mutated; ingesting this
   back into a fresh DB copy should produce exactly one
   ConflictRecord and one updated row. Used by the round-trip
   semantic invariant test in Group E.2.

2. mini_volterra_external_with_new_epoch.graphml — the projection
   plus a synthetic EpochNode (periodo=99, fase='9.9') NOT in
   periodizzazione_table. Used by the D5-B opt-in test.

The build script (build_mini_volterra_external.py) is committed so
the fixtures can be regenerated deterministically. Run it after any
schema change in pyarchinit's us_table that affects the bridge.

Both binaries are committed verbatim so test runs do not depend
on the generator script.
EOF
)"

### Task E.2: Round-trip semantic invariant test (D4-B)

Files:

- Create: tests/sync/test_round_trip.py

- Step 1: Write the round-trip test

Create tests/sync/test_round_trip.py:

"""D4-B (AC-6): semantic round-trip invariant.

DB → GraphProjector → Graph → GraphIngestor → DB' must preserve
every column in MAPPED_COLUMNS for every row that participates.
Non-mapped columns may differ (UPDATE selettivo never touches them
but in principle the schema is free to add timestamps etc.).
"""
from __future__ import annotations
import shutil
import sqlite3
import sys
from pathlib import Path

import pytest
import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
PLUGIN_ROOT = Path(__file__).resolve().parents[2]
_EXT_LIBS = str(PLUGIN_ROOT / "ext_libs")
if _EXT_LIBS in sys.path:
    sys.path.remove(_EXT_LIBS)
sys.path.insert(0, _EXT_LIBS)
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")


def _read_sito(db):
    conn = sqlite3.connect(db)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()
    return sito


def _read_canonical(db, sito):
    """Return rows as a dict keyed by node_uuid → MAPPED_COLUMNS values."""
    from modules.s3dgraphy.sync.graph_ingestor import MAPPED_COLUMNS
    conn = sqlite3.connect(db)
    cur = conn.cursor()
    cols = ", ".join(MAPPED_COLUMNS)
    cur.execute(f"SELECT {cols} FROM us_table WHERE sito = ?", (sito,))
    rows = {row[MAPPED_COLUMNS.index("node_uuid")]:
            dict(zip(MAPPED_COLUMNS, row))
            for row in cur.fetchall()}
    conn.close()
    return rows


def test_round_trip_preserves_mapped_fields(tmp_path):
    """D4-B / AC-6 — DB → Graph → DB' is identity on MAPPED_COLUMNS."""
    src = tmp_path / "mini_volterra.sqlite"
    shutil.copy2(FIXTURE_DB, src)
    sito = _read_sito(src)
    before = _read_canonical(src, sito)

    from modules.s3dgraphy.sync.graph_projector import GraphProjector
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor
    graph = GraphProjector().populate_graph(src, sito=sito)

    rt = tmp_path / "rt.sqlite"
    shutil.copy2(src, rt)
    GraphIngestor().populate_list(graph, rt, sito=sito, dry_run=False)

    after = _read_canonical(rt, sito)
    assert set(before.keys()) == set(after.keys()), \
        "round-trip lost / gained rows"
    for uuid, before_row in before.items():
        after_row = after[uuid]
        for col in before_row:
            assert before_row[col] == after_row[col], (
                f"round-trip mutated {col} for {uuid}: "
                f"before={before_row[col]!r}, after={after_row[col]!r}")

- Step 2: Run — expect green

pytest tests/sync/test_round_trip.py -v

Expected: 1 passed.

- Step 3: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 87 passed.

- Step 4: Commit

git add tests/sync/test_round_trip.py
git commit -m "$(cat <<'EOF'
test(round_trip): semantic invariant DB → Graph → DB' (D4-B / AC-6)

Pins the round-trip semantic invariant from spec §4.4:
  - Read MAPPED_COLUMNS from us_table for sito X.
  - Project to in-memory s3dgraphy.Graph via GraphProjector.
  - Copy DB to a fresh path, ingest the graph back via
    GraphIngestor.populate_list(dry_run=False).
  - Assert every (node_uuid, mapped_column) pair survived
    unchanged — same row count, same values.

The test runs the WHOLE pipeline end-to-end (no mocks) against
mini_volterra.sqlite. If a future change to GraphProjector or
GraphIngestor regresses round-trip safety, this test goes red.

Tests: 87/87 pass.
EOF
)"

### Task E.3: Idempotent ingestion test (D4-C)

Files:

- Create: tests/sync/test_idempotent_ingest.py

- Step 1: Write the test

Create tests/sync/test_idempotent_ingest.py:

"""D4-C (AC-7): external-graph ingestion converges after one iteration.

Three consecutive populate_list() runs against the same external
GraphML must produce identical IngestResult counts (skipped grows,
inserted/updated drop to 0 from run 2 onwards).
"""
from __future__ import annotations
import shutil
import sys
from pathlib import Path

import pandas  # noqa: F401
from lxml import etree as _etree  # noqa: F401
PLUGIN_ROOT = Path(__file__).resolve().parents[2]
_EXT_LIBS = str(PLUGIN_ROOT / "ext_libs")
if _EXT_LIBS in sys.path:
    sys.path.remove(_EXT_LIBS)
sys.path.insert(0, _EXT_LIBS)
for _mod in [m for m in list(sys.modules)
             if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
    del sys.modules[_mod]

FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")
EXTERNAL_GRAPHML = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
                    / "mini_volterra_external.graphml")


def _load_graph(graphml_path):
    from s3dgraphy.importer.graphml_importer import GraphMLImporter
    importer = GraphMLImporter(filepath=str(graphml_path))
    return importer.parse()


def _read_sito(db):
    import sqlite3
    conn = sqlite3.connect(db)
    sito = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()
    return sito


def test_external_graph_ingest_idempotent(tmp_path):
    """D4-C / AC-7 — three runs converge."""
    db = tmp_path / "mini_volterra.sqlite"
    shutil.copy2(FIXTURE_DB, db)
    sito = _read_sito(db)
    from modules.s3dgraphy.sync.graph_ingestor import GraphIngestor

    graph = _load_graph(EXTERNAL_GRAPHML)
    g = GraphIngestor()
    r1 = g.populate_list(graph, db, sito=sito, dry_run=False)
    r2 = g.populate_list(graph, db, sito=sito, dry_run=False)
    r3 = g.populate_list(graph, db, sito=sito, dry_run=False)

    # Convergence: r2 and r3 must look the same.
    assert r2.inserted == 0
    assert r2.updated == 0
    assert r2.skipped == r2.applied + r2.skipped or r2.applied == 0
    assert r3.applied == r2.applied
    assert r3.skipped == r2.skipped

- Step 2: Run — expect green

pytest tests/sync/test_idempotent_ingest.py -v

Expected: 1 passed.

- Step 3: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 88 passed.

- Step 4: Commit

git add tests/sync/test_idempotent_ingest.py
git commit -m "$(cat <<'EOF'
test(idempotent_ingest): D4-C external-graph convergence (AC-7)

Pins the lossy-but-idempotent invariant from spec §4.5:
  - Load mini_volterra_external.graphml (the AI04 fixture with one
    d_stratigrafica mutation).
  - Run populate_list() three consecutive times against a fresh
    copy of mini_volterra.sqlite.
  - Assert from run 2 onwards inserted == 0 and updated == 0
    (the DB is now coherent with the graph).
  - Assert run 3 has identical applied / skipped counts to run 2.

This guarantees that re-importing the same external graph never
'flickers' the DB state — useful for retry-after-failure scenarios
and for the future SyncEngine pull cycle.

Tests: 88/88 pass.
EOF
)"

## Group F — CLI helper

### Task F.1: Write scripts/s3dgraphy_sync.py

Files:

- Create: scripts/s3dgraphy_sync.py

- Step 1: Write the CLI helper

Create scripts/s3dgraphy_sync.py:

#!/usr/bin/env python3
"""CLI helper for the AI04 bidirectional bridge.

Usage:
    python scripts/s3dgraphy_sync.py export \\
        --db DB --graphml OUT --sito SITO

    python scripts/s3dgraphy_sync.py import \\
        --db DB --graphml IN --sito SITO
        [--apply]                  # default is dry-run
        [--create-epochs]
        [--mapping NAME]           # default: pyarchinit_us_mapping

Default for `import` is dry-run; pass `--apply` to actually write.

Exit codes:
    0  success
    1  GraphSyncError (any subclass) or expected validation failure
    2  argparse error / unknown command
"""
from __future__ import annotations

import argparse
import logging
import sys
from pathlib import Path

PLUGIN_ROOT = Path(__file__).resolve().parents[1]
sys.path.insert(0, str(PLUGIN_ROOT / "ext_libs"))


def _setup_path() -> None:
    # pin pandas + lxml first to avoid the broken vendored pandas
    import pandas  # noqa: F401
    from lxml import etree as _etree  # noqa: F401
    for mod in [m for m in list(sys.modules)
                if m == "s3dgraphy" or m.startswith("s3dgraphy.")]:
        del sys.modules[mod]


def cmd_export(args) -> int:
    _setup_path()
    from modules.s3dgraphy.sync.graphml_writer import (
        export_graphml, EmptyGraphError, GraphMLExportError)
    try:
        result = export_graphml(
            db_path=Path(args.db),
            mapping=args.mapping,
            output_path=Path(args.graphml),
            site_filter=args.sito,
        )
    except (EmptyGraphError, GraphMLExportError) as e:
        print(f"ERROR: {type(e).__name__}: {e}", file=sys.stderr)
        return 1
    print(f"OK — {args.graphml}")
    print(f"   {result.node_count} nodes, {result.edge_count} edges, "
          f"{result.epoch_count} epochs, "
          f"{result.tred_removed_edges} redundancies removed")
    return 0


def cmd_import(args) -> int:
    _setup_path()
    from s3dgraphy.importer.graphml_importer import GraphMLImporter
    from modules.s3dgraphy.sync.graph_ingestor import (
        GraphIngestor, GraphSyncError)

    try:
        graph = GraphMLImporter(filepath=str(args.graphml)).parse()
    except Exception as e:
        print(f"ERROR: failed to load graph from {args.graphml}: {e}",
              file=sys.stderr)
        return 1

    g = GraphIngestor()
    try:
        result = g.populate_list(
            graph,
            db_path=Path(args.db),
            sito=args.sito,
            dry_run=not args.apply,
            create_missing_epochs=args.create_epochs,
        )
    except GraphSyncError as e:
        print(f"ERROR: {type(e).__name__}: {e}", file=sys.stderr)
        return 1

    label = "DRY-RUN" if result.dry_run else "WRITTEN"
    print(f"OK [{label}] — applied={result.applied} "
          f"(inserted={result.inserted}, updated={result.updated}, "
          f"skipped={result.skipped}), epochs_created={result.epochs_created}")
    if result.conflicts:
        print(f"   {len(result.conflicts)} conflicts:")
        for c in result.conflicts[:10]:
            print(f"     - {c.node_uuid[:8]}.{c.field}: "
                  f"DB={c.db_value!r} → graph={c.graph_value!r}")
        if len(result.conflicts) > 10:
            print(f"     ({len(result.conflicts) - 10} more)")
    return 0


def main(argv: list[str]) -> int:
    parser = argparse.ArgumentParser(
        prog="s3dgraphy_sync",
        description="PyArchInit ↔ s3dgraphy bridge CLI (AI04).")
    sub = parser.add_subparsers(dest="cmd", required=True)

    p_exp = sub.add_parser("export", help="DB → GraphML")
    p_exp.add_argument("--db", required=True)
    p_exp.add_argument("--graphml", required=True)
    p_exp.add_argument("--sito", required=True)
    p_exp.add_argument("--mapping", default="pyarchinit_us_mapping")
    p_exp.set_defaults(func=cmd_export)

    p_imp = sub.add_parser("import", help="GraphML → DB")
    p_imp.add_argument("--db", required=True)
    p_imp.add_argument("--graphml", required=True)
    p_imp.add_argument("--sito", required=True)
    p_imp.add_argument("--apply", action="store_true",
                       help="actually write to DB (default: dry-run)")
    p_imp.add_argument("--create-epochs", action="store_true",
                       help="auto-create missing periodizzazione rows")
    p_imp.set_defaults(func=cmd_import)

    args = parser.parse_args(argv)
    logging.basicConfig(level=logging.WARNING)
    return args.func(args)


if __name__ == "__main__":
    raise SystemExit(main(sys.argv[1:]))

- Step 2: Smoke-test by running export

python scripts/s3dgraphy_sync.py export \
    --db tests/sync/fixtures/mini_volterra.sqlite \
    --graphml /tmp/cli_smoke.graphml \
    --sito "$(sqlite3 tests/sync/fixtures/mini_volterra.sqlite 'SELECT DISTINCT sito FROM us_table LIMIT 1')"

Expected: OK — /tmp/cli_smoke.graphml followed by metrics. Cleanup: rm /tmp/cli_smoke.graphml.

- Step 3: Commit

git add scripts/s3dgraphy_sync.py
git commit -m "$(cat <<'EOF'
feat(scripts): s3dgraphy_sync.py CLI helper for AI04 bridge

Adds a standalone CLI that wraps GraphProjector / GraphIngestor for
shell scripting and CI integration. Two subcommands:

- export: thin wrapper over modules.s3dgraphy.sync.graphml_writer.
  export_graphml(). Reuses the AI03 export path for parity.

- import: invokes GraphIngestor.populate_list(). DEFAULT IS DRY-RUN
  (per spec D7 + AC-10). The user must pass --apply to actually
  write; --create-epochs enables D5-B opt-in epoch insertion.

Exit codes:
  0 success
  1 GraphSyncError (any subclass)
  2 argparse error

Compatible with the test_cli_helper.py subprocess tests landing in
F.2.
EOF
)"

### Task F.2: Subprocess tests for the CLI

Files:

- Create: tests/sync/test_cli_helper.py

- Step 1: Write tests

Create tests/sync/test_cli_helper.py:

"""Subprocess tests for scripts/s3dgraphy_sync.py.

Exercises the CLI surface end-to-end via subprocess.run() so test
runs match what a user types in the shell.
"""
from __future__ import annotations
import hashlib
import os
import shutil
import sqlite3
import subprocess
import sys
from pathlib import Path

import pytest

PLUGIN_ROOT = Path(__file__).resolve().parents[2]
SCRIPT = PLUGIN_ROOT / "scripts" / "s3dgraphy_sync.py"
FIXTURE_DB = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
              / "mini_volterra.sqlite")
EXTERNAL_GRAPHML = (PLUGIN_ROOT / "tests" / "sync" / "fixtures"
                    / "mini_volterra_external.graphml")


def _run(*args, cwd=None):
    return subprocess.run(
        [sys.executable, str(SCRIPT), *args],
        capture_output=True, text=True,
        cwd=str(cwd) if cwd else str(PLUGIN_ROOT),
    )


def _sito(db):
    conn = sqlite3.connect(db)
    s = conn.execute(
        "SELECT DISTINCT sito FROM us_table LIMIT 1").fetchone()[0]
    conn.close()
    return s


def test_cli_export_subprocess(tmp_path):
    db = tmp_path / "x.sqlite"
    shutil.copy2(FIXTURE_DB, db)
    out = tmp_path / "out.graphml"
    r = _run("export", "--db", str(db), "--graphml", str(out),
             "--sito", _sito(db))
    assert r.returncode == 0, r.stderr
    assert out.exists() and out.stat().st_size > 1000


def test_cli_import_dry_run_default(tmp_path):
    """AC-10 — no --apply means no DB writes."""
    db = tmp_path / "x.sqlite"
    shutil.copy2(FIXTURE_DB, db)
    sha_before = hashlib.sha256(db.read_bytes()).hexdigest()
    r = _run("import", "--db", str(db),
             "--graphml", str(EXTERNAL_GRAPHML),
             "--sito", _sito(db))
    assert r.returncode == 0, r.stderr
    assert "DRY-RUN" in r.stdout
    sha_after = hashlib.sha256(db.read_bytes()).hexdigest()
    assert sha_before == sha_after, "import without --apply modified DB"


def test_cli_import_apply_writes(tmp_path):
    db = tmp_path / "x.sqlite"
    shutil.copy2(FIXTURE_DB, db)
    sha_before = hashlib.sha256(db.read_bytes()).hexdigest()
    r = _run("import", "--db", str(db),
             "--graphml", str(EXTERNAL_GRAPHML),
             "--sito", _sito(db), "--apply")
    assert r.returncode == 0, r.stderr
    assert "WRITTEN" in r.stdout
    sha_after = hashlib.sha256(db.read_bytes()).hexdigest()
    assert sha_before != sha_after, "import --apply did not modify DB"


def test_cli_export_missing_db_exits_1(tmp_path):
    r = _run("export", "--db", str(tmp_path / "nope.sqlite"),
             "--graphml", str(tmp_path / "out.graphml"),
             "--sito", "X")
    assert r.returncode == 1
    assert "ERROR" in r.stderr

- Step 2: Run tests

pytest tests/sync/test_cli_helper.py -v

Expected: 4 passed.

- Step 3: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 92 passed.

- Step 4: Commit

git add tests/sync/test_cli_helper.py
git commit -m "$(cat <<'EOF'
test(cli_helper): subprocess tests for scripts/s3dgraphy_sync.py

Four L2 tests exercising the CLI via subprocess.run():
  - test_cli_export_subprocess: export round-trip produces a
    non-empty .graphml.
  - test_cli_import_dry_run_default: AC-10 — running 'import'
    without --apply leaves the DB sha256 unchanged AND prints
    DRY-RUN in the output.
  - test_cli_import_apply_writes: with --apply, the DB sha256
    changes and the output prints WRITTEN.
  - test_cli_export_missing_db_exits_1: nonexistent DB → exit 1
    with ERROR in stderr.

These pin the AC-10 contract that --apply is mandatory for any
CLI-driven write.

Tests: 92/92 pass.
EOF
)"

## Group G — UI Import tab in S3DGraphyExportDialog

### Task G.1: Wrap the existing dialog body in a QTabWidget + add Import tab

Files:

- Modify: modules/s3dgraphy/s3dgraphy_dot_bridge.py (the S3DGraphyExportDialog class around line 293)

The Export tab body must remain bit-for-bit equivalent. The Import tab is a new widget set, hooked to a new handler method. AC-2 byte-identical baseline catches any regression on the Export side.

- Step 1: Read the current dialog

sed -n '293,320p' modules/s3dgraphy/s3dgraphy_dot_bridge.py

Identify def setupUI(self): — the existing body adds widgets directly to layout.

- Step 2: Refactor setupUI() to use a QTabWidget

Use the Edit tool. The new setupUI() body (replacing the existing one verbatim) becomes:

def setupUI(self):
            layout = QVBoxLayout()

            # Title (unchanged from AI03)
            title = QLabel("<h3>Extended Matrix — s3dgraphy Bridge</h3>")
            layout.addWidget(title)

            # Tabs
            self.tabs = QTabWidget()
            layout.addWidget(self.tabs)

            # ---- Tab "Export" — existing AI03 body, untouched ----
            export_tab = QWidget()
            export_layout = QVBoxLayout()

            desc = QLabel(
                "This export combines s3dgraphy Extended Matrix processing with "
                "yEd-compatible GraphML output for advanced visualization."
            )
            desc.setWordWrap(True)
            export_layout.addWidget(desc)

            format_group = QGroupBox("Export Formats")
            format_layout = QVBoxLayout()
            self.cb_dot = QCheckBox("DOT Format (Graphviz)")
            self.cb_dot.setChecked(True)
            format_layout.addWidget(self.cb_dot)
            self.cb_graphml = QCheckBox("GraphML Format (yEd compatible)")
            self.cb_graphml.setChecked(True)
            format_layout.addWidget(self.cb_graphml)
            self.cb_json = QCheckBox("JSON Format (s3dgraphy native)")
            self.cb_json.setChecked(True)
            format_layout.addWidget(self.cb_json)
            self.cb_phased = QCheckBox("Phased Matrix (chronological analysis)")
            self.cb_phased.setChecked(False)
            format_layout.addWidget(self.cb_phased)
            format_group.setLayout(format_layout)
            export_layout.addWidget(format_group)

            options_group = QGroupBox("Processing Options")
            options_layout = QVBoxLayout()
            self.cb_validate = QCheckBox("Validate stratigraphic sequence")
            self.cb_validate.setChecked(True)
            options_layout.addWidget(self.cb_validate)
            self.cb_auto_layout = QCheckBox("Generate yEd auto-layout hints")
            self.cb_auto_layout.setChecked(True)
            options_layout.addWidget(self.cb_auto_layout)
            self.cb_period_colors = QCheckBox("Apply period-based coloring")
            self.cb_period_colors.setChecked(True)
            options_layout.addWidget(self.cb_period_colors)
            options_group.setLayout(options_layout)
            export_layout.addWidget(options_group)

            self.progress = QProgressBar()
            self.progress.setVisible(False)
            export_layout.addWidget(self.progress)

            export_btn_layout = QHBoxLayout()
            self.btn_export = QPushButton("Export")
            self.btn_export.clicked.connect(self.on_export)
            export_btn_layout.addWidget(self.btn_export)
            export_layout.addLayout(export_btn_layout)

            export_tab.setLayout(export_layout)
            self.tabs.addTab(export_tab, "Export")

            # ---- Tab "Import" — NEW (AI04) ----
            import_tab = QWidget()
            import_layout = QVBoxLayout()

            import_desc = QLabel(
                "Import a GraphML file produced by s3dgraphy / Heriverse / EM\n"
                "Datacenter back into the pyarchinit DB. Default is dry-run\n"
                "preview; click Anteprima first, review the diff, then Applica."
            )
            import_desc.setWordWrap(True)
            import_layout.addWidget(import_desc)

            file_row = QHBoxLayout()
            self.le_import_file = QLineEdit()
            self.le_import_file.setPlaceholderText("/path/to/external.graphml")
            self.btn_browse = QPushButton("Browse…")
            self.btn_browse.clicked.connect(self._on_browse_import)
            file_row.addWidget(self.le_import_file)
            file_row.addWidget(self.btn_browse)
            import_layout.addLayout(file_row)

            self.cb_create_epochs = QCheckBox("Crea periodi mancanti se assenti")
            self.cb_create_epochs.setChecked(False)
            import_layout.addWidget(self.cb_create_epochs)

            import_btn_layout = QHBoxLayout()
            self.btn_preview = QPushButton("Anteprima")
            self.btn_preview.clicked.connect(self._on_import_preview)
            self.btn_apply = QPushButton("Applica")
            self.btn_apply.setEnabled(False)  # disabled until preview clicked
            self.btn_apply.clicked.connect(self._on_import_apply)
            import_btn_layout.addWidget(self.btn_preview)
            import_btn_layout.addWidget(self.btn_apply)
            import_layout.addLayout(import_btn_layout)

            self.import_summary = QLabel("(no preview yet)")
            self.import_summary.setWordWrap(True)
            import_layout.addWidget(self.import_summary)

            import_tab.setLayout(import_layout)
            self.tabs.addTab(import_tab, "Import")

            # ---- Common bottom row ----
            self.btn_cancel = QPushButton("Cancel")
            self.btn_cancel.clicked.connect(self.reject)
            layout.addWidget(self.btn_cancel)

            self.setLayout(layout)

Add the three new handler methods just below on_export():

def _on_browse_import(self):
            """File picker for the Import tab."""
            path, _ = QFileDialog.getOpenFileName(
                self, "Select GraphML to import", "",
                "GraphML files (*.graphml);;All files (*)")
            if path:
                self.le_import_file.setText(path)

        def _on_import_preview(self):
            """Run dry-run populate_list and show summary."""
            from pathlib import Path
            from s3dgraphy.importer.graphml_importer import GraphMLImporter
            from modules.s3dgraphy.sync.graph_ingestor import (
                GraphIngestor, GraphSyncError)
            graphml_path = self.le_import_file.text().strip()
            if not graphml_path or not Path(graphml_path).exists():
                QMessageBox.warning(self, "No file",
                                    "Please pick a .graphml file first.")
                return
            try:
                graph = GraphMLImporter(filepath=graphml_path).parse()
                result = GraphIngestor().populate_list(
                    graph, self.db_manager.get_sqlite_path(),
                    sito=self.site,
                    dry_run=True,
                    create_missing_epochs=self.cb_create_epochs.isChecked(),
                )
            except GraphSyncError as e:
                QMessageBox.critical(
                    self, type(e).__name__,
                    f"{type(e).__name__}: {e}")
                return
            self._last_preview_result = result
            self._last_preview_path = graphml_path
            self.import_summary.setText(
                f"Preview: applied={result.applied} "
                f"(inserted={result.inserted}, updated={result.updated}, "
                f"skipped={result.skipped}, conflicts={len(result.conflicts)}, "
                f"epochs_created={result.epochs_created})")
            self.btn_apply.setEnabled(True)

        def _on_import_apply(self):
            """Run write-mode populate_list."""
            from pathlib import Path
            from s3dgraphy.importer.graphml_importer import GraphMLImporter
            from modules.s3dgraphy.sync.graph_ingestor import (
                GraphIngestor, GraphSyncError)
            try:
                graph = GraphMLImporter(
                    filepath=self._last_preview_path).parse()
                result = GraphIngestor().populate_list(
                    graph, self.db_manager.get_sqlite_path(),
                    sito=self.site,
                    dry_run=False,
                    create_missing_epochs=self.cb_create_epochs.isChecked(),
                )
            except GraphSyncError as e:
                QMessageBox.critical(self, type(e).__name__, str(e))
                return
            QMessageBox.information(
                self, "Import complete",
                f"Applied: {result.applied}\n"
                f"  inserted: {result.inserted}\n"
                f"  updated: {result.updated}\n"
                f"  skipped: {result.skipped}\n"
                f"  epochs created: {result.epochs_created}\n"
                f"  conflicts (resolved as graph_wins): {len(result.conflicts)}")
            self.btn_apply.setEnabled(False)

Make sure the imports at the top of the file include the new Qt symbols if missing. The dialog file already imports QDialog, QVBoxLayout, QHBoxLayout, QLabel, QCheckBox, QGroupBox, QPushButton, QProgressBar, QMessageBox, QFileDialog; verify and add QTabWidget, QWidget, QLineEdit if absent.

- Step 3: Manually smoke-test the dialog in QGIS

This step is user-driven; cannot be automated. Open QGIS, open a project, open the Extended Matrix dialog, verify the two tabs render and the Export tab still produces output identical to the AI03 baseline. Block on a green AC-2 test as the closest automated proxy:

pytest tests/sync/test_ai03_export_byte_identical.py -v

Expected: 1 passed.

- Step 4: Run full suite

pytest tests/sync/ tests/migrations/ -q

Expected: 92 passed.

- Step 5: Commit

git add modules/s3dgraphy/s3dgraphy_dot_bridge.py
git commit -m "$(cat <<'EOF'
feat(s3dgraphy_dot_bridge): Import tab in S3DGraphyExportDialog

Wraps the existing single-page dialog body in a QTabWidget with:

  - Tab "Export": the AI03 widgets and on_export() handler,
    untouched. AC-2 byte-identical baseline test stays green.
  - Tab "Import" (new): file picker + create-missing-epochs
    checkbox + Anteprima/Applica buttons. Anteprima runs
    GraphIngestor.populate_list(dry_run=True) and shows the
    counters in a label; Applica is disabled until Anteprima
    has been clicked at least once, then runs dry_run=False
    and shows a QMessageBox.information with the result.

GraphSyncError subclasses are caught and surfaced via
QMessageBox.critical with the class name as title (so the user
sees e.g. SchemaMismatchError as a category).

Tests: 92/92 pass. AC-2 regression guard green.
EOF
)"

## Group H — Release packaging

### Task H.1: Dev-log entry

Files:

- Modify: docs/superpowers/dev-log/T5.4_PyArchInit_Dev_Log.md

- Step 1: Append a new section at the END of the file

Use the Edit tool to add at the bottom:

---

# Phase 2 — AI04 Bridge bidirezionale

**Date:** 2026-05-08 → ...  
**Tag:** `phase2-ai04-bridge-bidirectional-5.3.0-alpha`  
**Spec:** `docs/superpowers/specs/2026-05-08-ai04-bridge-bidirectional-design.md`  
**Plan:** `docs/superpowers/plans/2026-05-08-ai04-bridge-bidirectional.md`

## What was built

Library bridge between PyArchInit SQL tables and the s3dgraphy
in-memory `Graph` model. New public surface in
`modules/s3dgraphy/sync/`:

- `GraphProjector.populate_graph(db_path, sito) -> Graph` — Strategy
  D thin wrapper around `_enrich_pyarchinit_graph` (promotion to a
  proper class is queued for AI05).
- `GraphIngestor.populate_list(graph, db_path, sito, *, dry_run,
  create_missing_epochs) -> IngestResult` — atomic transaction,
  UPDATE selettivo on the 12 mapped columns, full exception
  hierarchy.
- `ConflictResolver` stub returning `ConflictResolution.GRAPH_WINS`.
- `IngestResult` + `ConflictRecord` frozen dataclasses.
- CLI `scripts/s3dgraphy_sync.py` with `export`/`import` subcommands;
  `import` defaults to dry-run, `--apply` required for writes.
- `S3DGraphyExportDialog` gets a QTabWidget with the existing Export
  tab (untouched) plus a new Import tab.

## Acceptance criteria status

All 15 AC pass. AC-2 byte-identical baseline stayed green at every
commit (regression guard for AI03).

## Manual smoke gate (G in plan)

User-driven validation in QGIS — see plan Group G Task G.1 step 3
and Group H Task H.4.

## Carry-overs

- `paradata.graphml` per project — AI05.
- Pluggable `ConflictResolver` strategies — AI06.
- `failure_mode={atomic, best_effort, by_group}` — AI06+.
- Promotion of `GraphProjector` from wrap (D) to real class (A)
  — AI05.

- Step 2: Commit

git add docs/superpowers/dev-log/T5.4_PyArchInit_Dev_Log.md
git commit -m "$(cat <<'EOF'
docs(dev-log): Phase 2 / AI04 bridge bidirectional entry

Records AI04 outcome: new GraphProjector / GraphIngestor /
ConflictResolver-stub / CLI / Import tab. All 15 acceptance
criteria passed; AC-2 byte-identical baseline stayed green at
every commit.

Carry-overs documented: paradata.graphml (AI05), pluggable
resolvers (AI06), configurable failure_mode (AI06+), Strategy A
promotion (AI05).
EOF
)"

### Task H.2: CHANGELOG bilingual entry

Files:

- Modify: dev_logs/CHANGELOG.md

- Step 1: Find the file's current top-of-file format

head -30 dev_logs/CHANGELOG.md

- Step 2: Prepend a new ## [5.3.0-alpha] section

Use the Edit tool. The new entry (placed immediately under the file's title / above the previous ## [5.2.0-alpha] block) reads:

## [5.3.0-alpha] - 2026-05-08

### Italiano

- **Phase 2 / AI04 — Bridge bidirezionale PyArchInit ↔ s3dgraphy.** Nuova API pubblica `GraphProjector.populate_graph(db, sito)` e `GraphIngestor.populate_list(graph, db, sito, dry_run, create_missing_epochs)` per il round-trip DB↔grafo. Strategia D wrapper su `_enrich_pyarchinit_graph` (zero impatto sul path AI03; AC-2 byte-identical baseline garantita).
- **Tab "Import" nel dialog Extended Matrix.** Nuova tab con file picker, anteprima dry-run dei conflitti, e bottone "Applica" per scrivere nel DB. La tab "Export" è inalterata.
- **CLI helper `scripts/s3dgraphy_sync.py`** con sottocomandi `export` e `import`. L'import è dry-run di default; `--apply` obbligatorio per scrivere.
- **`UPDATE` selettivo sui 12 campi mappati.** Le 40+ colonne pyarchinit-specifiche (descrizione, foto, profondita, ...) sono preservate intatte durante il round-trip.
- **Transazioni atomiche.** Qualsiasi fallimento durante l'ingestion fa ROLLBACK al DB; mai stati misti.

### English

- **Phase 2 / AI04 — Bidirectional PyArchInit ↔ s3dgraphy bridge.** New public API `GraphProjector.populate_graph(db, sito)` and `GraphIngestor.populate_list(graph, db, sito, dry_run, create_missing_epochs)` for round-trip DB↔graph. Strategy D wrapper on `_enrich_pyarchinit_graph` (zero impact on the AI03 path; AC-2 byte-identical baseline guarantee).
- **"Import" tab in the Extended Matrix dialog.** New tab with file picker, dry-run conflict preview, and "Apply" button for committing to the DB. The "Export" tab is unchanged.
- **CLI helper `scripts/s3dgraphy_sync.py`** with `export` and `import` subcommands. Import is dry-run by default; `--apply` is required to actually write.
- **Selective `UPDATE` on the 12 mapped columns.** The 40+ pyarchinit-specific columns (descrizione, foto, profondita, ...) are preserved untouched during round-trip.
- **Atomic transactions.** Any ingestion failure ROLLBACKs the DB; no mixed states.

- Step 3: Commit

git add dev_logs/CHANGELOG.md
git commit -m "$(cat <<'EOF'
docs(changelog): 5.3.0-alpha — AI04 bridge bidirectional (IT + EN)

Bilingual entry summarising the AI04 release:
- New GraphProjector + GraphIngestor + ConflictResolver-stub
  public API (Strategy D wrap, AC-2 baseline preserved).
- Import tab in S3DGraphyExportDialog (Export tab untouched).
- CLI helper scripts/s3dgraphy_sync.py with export/import
  subcommands (dry-run default, --apply for writes).
- UPDATE selettivo preserving 40+ unmapped columns.
- Atomic transaction guarantee.
EOF
)"

### Task H.3: Verify clean working tree before tag

Files: none (git operation)

- Step 1: Verify state

git status --short | grep -vE '^\?\?'
git rev-list --left-right --count HEAD...@{u}
git log -1 --format=%B HEAD | grep -c "Co-Authored-By"
pytest tests/sync/ tests/migrations/ -q

Expected:

- tracked changes empty

- ahead/behind: 0\t0 (assuming you've been pushing along the way) OR N\t0 if there are unpushed commits — Task H.5 will push them all.

- co-author count: 0

- pytest: ≥ 92 passing.

### Task H.4: Manual smoke gate

Files: none (manual QA in QGIS)

This is user-driven. Cannot be automated.

- Step 1: Restart QGIS — close and relaunch.

- Step 2: Open a real project with the Volterra database.

- Step 3: Open the Extended Matrix dialog — verify the QTabWidget renders both tabs.

- Step 4: Click the "Export" tab — verify the format checkboxes match the AI03 layout. Click "Export", select an output directory, verify the GraphML produced is visually identical to a previous AI03 export.

- Step 5: Click the "Import" tab. Pick tests/sync/fixtures/mini_volterra_external.graphml (or any external graphml). Click "Anteprima". Verify the summary label shows non-zero applied (it will show applied=N (inserted=0, updated=1, skipped=N-1, conflicts=1) for the canonical mutation).

- Step 6: Click "Applica". Verify a QMessageBox.information shows the result counts.

- Step 7: Re-open the original DB row that was mutated. Verify the d_stratigrafica column was updated to EXT_GRAPH_VALUE and the unmapped columns (e.g. descrizione) are intact.

- Step 8: Smoke-test the matrix-classic (graphviz) export to make sure that pipeline (touched in 5.2.0-alpha) still renders a JPG, not just .dot files.

- Step 9: User confirms gate passed — proceed to H.5.

### Task H.5: Tag + push

Files: none (git operations)

- Step 1: Verify clean tree

git status --short | grep -vE '^\?\?'

Expected: empty.

- Step 2: Create the release tag

git tag -a phase2-ai04-bridge-bidirectional-5.3.0-alpha \
    -m "Phase 2 / AI04: bridge bidirezionale PyArchInit ↔ s3dgraphy"
git tag -l | grep -E "phase2|pre-ai04"

Expected:

phase2-ai03-graphml-delegation-5.2.0-alpha
phase2-ai04-bridge-bidirectional-5.3.0-alpha
pre-ai03-graphml-delegation
pre-ai04-bridge

- Step 3: Push branch + tag

git push origin Stratigraph_00001
git push origin phase2-ai04-bridge-bidirectional-5.3.0-alpha

- Step 4: Verify on remote

git ls-remote --tags origin 2>&1 | grep -E "phase2-ai04|pre-ai04"

Expected: two refs/tags/... lines (phase2-ai04-bridge-bidirectional-5.3.0-alpha and pre-ai04-bridge — the latter was pushed in Group 0.2).

- Step 5: Confirm zero Co-Authored-By trailers in any AI04 commit

git log phase2-ai03-graphml-delegation-5.2.0-alpha..phase2-ai04-bridge-bidirectional-5.3.0-alpha \
    --format=%B | grep -c "Co-Authored-By"

Expected: 0.

## Self-review checklist (run inline before delivering the plan)

Reviewed against the spec on 2026-05-08:

1. Spec coverage

- §1 Overview → addressed by file structure + Group narrative.

- §2 D1–D10 → each decision has at least one task pinning it (see test matrix in "Test strategy" section).

- §3 Components: §3.1 GraphProjector → Group B; §3.2 GraphIngestor → Groups C+D; §3.3 ConflictResolver → A.2; §3.4 IngestResult / ConflictRecord → A.1; §3.5 CLI → F.1; §3.6 UI → G.1.

- §4 Data flow: §4.1 → B.2; §4.2 dry-run → C.2/C.3; §4.3 write mode → D.1/D.2; §4.4 round-trip → E.2; §4.5 idempotent → E.3; §4.6 CLI → F.2.

- §5 Error handling: §5.1 hierarchy → A.3; §5.2 fatal/non-fatal → C.1+C.2+C.3+D.1; §5.3 logging → present in graph_ingestor.py module init; §5.4 UI surfacing → G.1.

- §6 Testing: 16 new tests (AI03 baseline + 5 projector + 7 ingestor + 1 round-trip + 1 idempotent + 4 CLI = 18, exceeds the spec's "16 new" target).

- §7 Acceptance criteria: AC-1 → B.3; AC-2 → 0.3 + every group; AC-3 → C.4; AC-4 → C.2; AC-5 → D.2; AC-6 → E.2; AC-7 → E.3; AC-8 → C.3; AC-9 → D.1; AC-10 → F.2; AC-11 → G.1 + H.4 manual; AC-12 → "≥92" exceeds "≥75"; AC-13 → manual; AC-14 + AC-15 → entire suite invariant.

- §8 Release plan → Group H mirrors it.

- §9 Out of scope → "Explicitly NOT touched" section + reminders in commits.

- §10 Risks → mitigation hooks present (rapporti JSON parse-then-compare in _values_equal, fase string CAST AS TEXT in epoch lookup, MAPPED_COLUMNS exhaustive).

2. Placeholder scan

- No TODO, TBD, FIXME, implement later, Add appropriate error handling — every task has explicit code.

- No Similar to Task N — code is repeated where needed.

- All file paths absolute or repo-relative.

3. Type consistency

- GraphProjector.populate_graph(db_path, sito) — same signature in B.2, B.3, E.2, F.1.

- GraphIngestor.populate_list(graph, db_path, sito, *, dry_run, create_missing_epochs) — same in C.1, C.2, C.3, D.1, D.2, E.3, F.1, G.1.

- IngestResult field names — same across A.1, C, D, E, F, G.

- ConflictResolver.resolve(db_row, graph_value, field) — A.2 + C.2.

- MissingEpochError(missing=...) — A.3 + C.3.

- MAPPED_COLUMNS — A.3 + C.2 + D.2 + E.2.

## Execution Handoff

Plan complete and saved to docs/superpowers/plans/2026-05-08-ai04-bridge-bidirectional.md. Two execution options:

- Subagent-Driven (recommended) — I dispatch a fresh subagent per task, review between tasks, fast iteration.

- Inline Execution — Execute tasks in this session using executing-plans, batch execution with checkpoints.

Which approach?