# AI03 — Delegate GraphML serialisation to s3Dgraphy

Spec date: 2026-05-07 Author: Enzo Cocca Status: Design proposal — brainstormed and approved (sections 1–5) Target plugin version: 5.2.0-alpha Target s3Dgraphy version: 0.1.40 (already vendored in Phase 1) Action item: AI03 of T5.4 meeting minutes 2026-05-04, also covered by §7.6 of the parent spec Phase: Phase 2 (Local graph layer), AI03 standalone — AI04 and AI05 follow as separate releases

## 1. Goal

Replace pyarchinit's broken DOT → GraphML pipeline (which is the root cause of the four Extended Matrix limitations carried over from Phase 1) with a clean delegation to s3dgraphy.exporter.graphml.GraphMLExporter, which already ships transitive reduction, period swimlanes, and the full EM 1.5 edge-type vocabulary. Cut-over: the legacy dottoxml-based code path is removed in the same release; rollback exists via the pre-s3dgraphy-040 tag and the phase1-foundation-5.1.0-alpha release tag.

## 2. Decisions captured during brainstorming

| # | Decision | Value |
| --- | --- | --- |
| D1 | Refactor scope | B — clean cut-over (no opt-in fallback, no parallel writer flag). Legacy GraphML code path is removed in this release |
| D2 | Validation strategy | B — fixture-based pytest suite (4 tests mapped 1:1 to the four EM limitations) plus manual smoke gate before tagging |
| D3 | Phase 2 sub-bundling | A — AI03 alone as 5.2.0-alpha. AI04 (populate_graph/populate_list) and AI05 (ParadataStore) ship as separate later releases per their own brainstorming + plan |
| D4 | DOT/JSON output paths | Unchanged — the legacy S3DGraphyIntegration.import_from_pyarchinit() keeps producing the Graph consumed by DOT and JSON exporters. Only the GraphML branch is rerouted |
| D5 | "Configure spatial/functional groupings" UI | Removed from the dialog. yEd has native grouping post-import; the broken legacy enhancer is deleted |
| D6 | "Bake auxiliary data" UI toggle | Deferred to AI05. AI03 always uses persist_auxiliary=False (volatile mode). Adding a checkbox without effect today is misleading |
| D7 | DB-path resolution | New `db_manager.get_sqlite_path() -> Path |
| D8 | Site filter strategy | Run PyArchInitImporter on the whole DB, then filter the resulting Graph in memory by sito. Volterra-grade datasets (~1500 US) make this trivial |
| D9 | Mapping ownership | pyarchinit_us_mapping.json lives in s3dgraphy and is co-evolved by CNR-ISPC per Reference Document v0.1 §7. AI03 does NOT modify it; column gaps surface as upstream JSON pull requests |

## 3. Architecture

### 3.1 Current path (legacy, broken)

PyArchInit DB
  ↓
S3DGraphyIntegration.import_from_pyarchinit()
  └─ produces: Graph with generic Node instances, no EpochNode
  ↓
s3dgraphy_to_dot()                  → file.dot         ✅ works
  ↓
_convert_dot_to_graphml()           → parses DOT
  ↓
dottoxml.exportGraphml()            ❌ pops a QInputDialog (interactive)
                                    ❌ string-naive parser pre-09b9fbde lost edges
  ↓
enhance_graphml_with_groups()       ❌ truncates the file when post-hoc
                                       grouping fails (yfiles namespace mismatch)
  ↓
spatial_grouping_manager            ❌ apply_grouping_to_dot drops nodes
                                       not assigned to any group

### 3.2 New path (AI03 cut-over)

PyArchInit DB
  ├──► S3DGraphyIntegration.import_from_pyarchinit() (UNCHANGED)
  │    └─ feeds DOT and JSON exports — both already work, kept verbatim
  │
  └──► (NEW) modules.s3dgraphy.sync.graphml_writer.export_graphml()
       │
       ├─ s3dgraphy.PyArchInitImporter(db_path, mapping='pyarchinit').parse()
       │  └─ produces: Graph with typed StratigraphicUnit / USVs / USVn /
       │     EpochNode instances, has_first_epoch edges generated by
       │     base_importer.py:577–651
       │
       ├─ _filter_by_site(graph, site)  (in-memory)
       │
       └─ s3dgraphy.exporter.graphml.GraphMLExporter(graph)
                       .export(output_path, persist_auxiliary=False)
            ├─ aux_tracking volatile policy
            ├─ TemporalInferenceEngine.transitive_reduction()
            │  closes limitation L4 ("no tred")
            ├─ EpochSwimlanesGenerator emits TableNode swimlane
            │  closes limitation L2 ("no period rows")
            ├─ EdgeGenerator with full EM 1.5 vocabulary (36 edge types)
            │  closes limitation L3 ("partial edge styling")
            └─ XML written; closes limitation L1 ("empty graphml on grouping flag")

### 3.3 Code removed in this release

- modules/s3dgraphy/s3dgraphy_dot_bridge.py::S3DGraphyDotBridge._convert_dot_to_graphml() — superseded

- modules/s3dgraphy/s3dgraphy_dot_bridge.py::S3DGraphyDotBridge — internal Options class for dottoxml — superseded

- modules/s3dgraphy/graphml_spatial_enhancer.py — entire file deleted (replaced by EpochSwimlanesGenerator)

- modules/s3dgraphy/spatial_grouping_manager.py::SpatialGroupingManager.apply_grouping_to_dot() — deleted

- modules/s3dgraphy/spatial_grouping_manager.py::SpatialGroupingDialog — deleted (along with the cb_spatial_grouping checkbox in S3DGraphyExportDialog)

- imports of dottoxml and dot from s3dgraphy_dot_bridge.py — deleted

resources/dbfiles/dot.py and resources/dbfiles/dottoxml.py are NOT deleted: other legacy code paths (Harris matrix exporters in tabs/Interactive_matrix.py, modules/utility/pyarchinit_matrix_exp.py) still call them. Their removal is scheduled for AI04+ when those exporters also delegate to s3dgraphy.

## 4. Components

| File | Status | Responsibility |
| --- | --- | --- |
| modules/s3dgraphy/sync/graphml_writer.py | NEW (single file containing both helpers and dataclass) | Wrapper over PyArchInitImporter + GraphMLExporter. Pure Python, no Qt. Exposes export_graphml(db_path, mapping, output_path, *, site_filter=None, persist_auxiliary=False) -> ExportResult, the ExportResult dataclass, the EmptyGraphError and GraphMLExportError(stage) exceptions, and the private _filter_by_site(graph, site_filter) helper |
| modules/s3dgraphy/s3dgraphy_dot_bridge.py | MODIFIED | (1) S3DGraphyDotBridge.export_integrated_matrix() GraphML branch now calls graphml_writer.export_graphml() instead of _convert_dot_to_graphml(). (2) The _convert_dot_to_graphml() method, the inner Options class and the dottoxml/dot imports are removed. (3) S3DGraphyExportDialog removes cb_spatial_grouping and the entire branch that opened SpatialGroupingDialog. (4) The Export button handler aggregates per-format status ({'graphml': ExportResult-or-error, 'dot': ..., 'json': ...}) and shows a final summary QMessageBox with metrics (node/edge counts, transitive-reduction count, warnings list) |
| modules/db/pyarchinit_db_manager.py | MODIFIED | New method get_sqlite_path() -> Optional[Path] that returns the underlying SQLite file path when the configured backend is SQLite, or None for PostgreSQL. Used by the bridge to decide whether to attempt the s3dgraphy-based GraphML export |
| modules/s3dgraphy/graphml_spatial_enhancer.py | DELETED | Entire file removed |
| modules/s3dgraphy/spatial_grouping_manager.py | MODIFIED | apply_grouping_to_dot() and SpatialGroupingDialog removed; the SpatialGroupingManager class is kept (slim) in case future phases want to re-introduce yEd group nodes inside the swimlane |
| tests/sync/test_graphml_writer_helpers.py | NEW | 3 unit tests on ExportResult, _filter_by_site, GraphMLExportError(stage=...) |
| tests/sync/test_graphml_writer_pipeline.py | NEW | 4 fixture-based pipeline tests, one per closed EM limitation |
| tests/sync/fixtures/build_mini_volterra.py | NEW | Deterministic generator for the SQLite fixture |
| tests/sync/fixtures/mini_volterra.sqlite | NEW (committed binary, ~80–150 KB) | Output of build_mini_volterra.py; kept in repo so tests don't regenerate it on every run |

## 5. Data flow

The dialog flow at the green "Extended Matrix" button:

- User opens the dialog, default checkboxes: DOT ✓, GraphML ✓, JSON ✓, Phased ☐. Clicks Export.

- S3DGraphyDotBridge.export_integrated_matrix(site, area, output_dir, formats) orchestrates per-format export. Each format is independent (failure of one does not block the others).

- DOT branch: s3dgraphy_to_dot(site, area) → <base>.dot. Unchanged from Phase 1.

- JSON branch: s3d_integration.export_to_json(json_path) → <base>_s3dgraphy.json. Unchanged from Phase 1.

- Phased branch: s3d_integration.export_phased_matrix(phased_path) → <base>_phased.json. Unchanged from Phase 1.

- GraphML branch (NEW):

  - Resolve db_path = self.db_manager.get_sqlite_path().

  - If db_path is None (PostgreSQL): log Info, skip GraphML, mark per_format_status as "skipped: PG support in AI04". Continue to step 7.

  - Call graphml_writer.export_graphml(db_path, 'pyarchinit', graphml_path, site_filter=site, persist_auxiliary=False).

  - Inside export_graphml:

    - PyArchInitImporter(filepath=db_path, mapping_name='pyarchinit').parse() → typed Graph.

    - If site_filter: _filter_by_site(graph, site_filter) returns a filtered Graph whose nodes keep all StratigraphicNode subclass instances whose sito attribute matches site_filter, plus every EpochNode reachable via a has_first_epoch edge from any retained stratigraphic node. Edges between two retained nodes are kept; edges with at least one endpoint dropped are pruned. EpochNodes have no sito of their own — they are global vocabulary objects shared across sites; reachability is the only sound retention rule.

    - If len(graph.nodes) == 0: raise EmptyGraphError.

    - GraphMLExporter(graph).export(output_path, persist_auxiliary=False) writes XML.

    - Build and return ExportResult(output_path, node_count, edge_count, epoch_count, tred_removed_edges, warnings).

  - Bridge stores the ExportResult (or the error) in per_format_status['graphml'].

- Final summary dialog: QMessageBox.information with one line per format describing what was produced (path, metrics) or what failed (error class + reason). Format the GraphML line as e.g. "GraphML exported: 298 nodes, 5 epochs, 655 → 412 edges (243 redundancies removed by transitive reduction), 0 warnings."

GraphMLExporter's internal print() calls are routed to QgsMessageLog via a context manager so the user sees per-stage progress in the QGIS log panel without the bridge having to add its own progress bar.

## 6. Error handling

Every export path is independent — a GraphML failure does NOT block DOT/JSON. The bridge catches and categorises every failure mode below; the user always sees a final summary dialog telling them which formats succeeded and why the others did not.

| Stage | Error | Trigger | Treatment |
| --- | --- | --- | --- |
| Pre-flight | DB is PostgreSQL | db_manager.get_sqlite_path() returns None | Log Info, skip only GraphML, summary dialog notes "PG support in AI04". DOT/JSON still produced |
| Pre-flight | DB path missing | FileNotFoundError from importer | Log Warning with path, summary dialog "GraphML failed: DB not found", DOT/JSON not touched |
| Pre-flight | lxml not installed | ImportError on from lxml import etree (transitively required by GraphMLExporter) | Log Critical pointing user to python scripts/modules_installer.py, skip GraphML |
| Mapping | pyarchinit_us_mapping.json not found | s3dgraphy raises MappingNotFoundError | Log Warning, summary "GraphML mapping missing — please reinstall plugin" |
| Mapping | Schema mismatch (DB lacks a column the mapping expects) | s3dgraphy logs warnings and continues with available fields | Pyarchinit captures s3dgraphy logger output and surfaces in ExportResult.warnings |
| Filter | site_filter matches zero records | len(graph.nodes) == 0 after filter | Raise EmptyGraphError, summary "No US records for site ''" |
| Temporal | Cycle in stratigraphic relations | TemporalInferenceEngine.transitive_reduction() raises ValueError("cycle detected: ..."), already handled at graphml_exporter.py:117–119 | s3dgraphy adds the warning to graph.warnings and falls back to non-reduced edges. Pyarchinit propagates the warning through ExportResult.warnings so the user sees it in the summary dialog |
| Filesystem | Permission denied / disk full | OSError from tree.write() | Wrap in GraphMLExportError('write', original), log Critical, summary "Failed to write GraphML to " |
| Internal s3dgraphy bug | Anything else from GraphMLExporter | Exception | Wrap in GraphMLExportError('export', original), log full traceback in QGIS log panel for bug reports, summary "GraphML export failed: : " with a "Show details" button that opens the log panel |

The exception hierarchy:

class EmptyGraphError(ValueError):
    """Graph has no nodes after import + filter."""

class GraphMLExportError(RuntimeError):
    """Wraps any failure during the GraphML export pipeline."""
    def __init__(self, stage: str, original: Exception):
        # stage ∈ {'import', 'filter', 'export', 'write'}
        self.stage = stage
        self.original = original
        super().__init__(
            f"GraphML {stage} failed: {type(original).__name__}: {original}")

## 7. Testing strategy

### 7.1 Levels

| Level | Tests | Where it runs | When it runs |
| --- | --- | --- | --- |
| L1 — Unit | 3 tests on helpers (ExportResult, _filter_by_site, GraphMLExportError(stage=...)) | pytest tests/sync/ (no QGIS) | Every commit |
| L2 — Fixture-based pipeline | 4 tests mapped 1:1 to the four closed limitations | pytest tests/sync/ (no QGIS — GraphMLExporter does not import Qt) | Every commit |
| L3 — Manual smoke | Dialog in QGIS, click green button, verify yEd output | Manually in QGIS on the Volterra/Castelseprio dataset | Pre-tag of the 5.2.0-alpha release |

### 7.2 The four L2 tests (acceptance criteria)

- test_pipeline_produces_populated_graphml (L1 of dev-log): asserts out.exists(), out.stat().st_size > 1000, result.node_count > 0, result.edge_count > 0.

- test_pipeline_emits_epoch_swimlanes (L2): asserts the produced XML contains TableNode or yfiles.foldertype="row" markers and result.epoch_count >= 2 (the fixture has two periods).

- test_pipeline_diversifies_edge_styles (L3): asserts the XML contains at least 2 distinct <y:LineStyle ... type="..."/> values, given that the fixture includes copre (cuts), uguale a (has_same_time) and riempie (fills).

- test_pipeline_applies_transitive_reduction (L4): asserts result.tred_removed_edges >= 1, given that the fixture includes one explicit transitive redundancy (US1 → US2 → US3 plus US1 → US3).

### 7.3 The fixture

tests/sync/fixtures/mini_volterra.sqlite is generated once by tests/sync/fixtures/build_mini_volterra.py and committed to the repo (~80–150 KB binary). The script copies the schema from resources/dbfiles/pyarchinit.sqlite (the canonical template) and inserts hand-crafted rows that exercise:

- A single sito = 'TestSite' so the L2 test that calls export_graphml without a site_filter and the variant that filters by sito='TestSite' both produce the same graph (a regression on _filter_by_site that drops everything would surface immediately).

- 5 US: 3 with unita_tipo='US', 1 with unita_tipo='USM', 1 with unita_tipo='USVs'.

- 2 periods/phases in periodizzazione_table (e.g. Late Roman, Early Medieval), with at least one US assigned to each period via periodo_iniziale/fase_iniziale. This ensures both EpochNodes survive the site filter through has_first_epoch edges and result.epoch_count >= 2 holds.

- 7 rapporti entries spanning 4 distinct rel_type values (copre, coperto da, uguale a, riempie).

- 1 deliberate transitive redundancy that the L4 test pins.

Regenerating the fixture is a deliberate, manual step (python tests/sync/fixtures/build_mini_volterra.py); commits update the binary alongside the script change.

### 7.4 Manual smoke gate

Pre-tag for phase2-ai03-graphml-delegation-5.2.0-alpha:

- Restart QGIS, open the Volterra/Castelseprio project.

- Click the green "Extended Matrix" button → Export with default checkboxes.

- Open the produced .graphml in yEd:

  - period swimlanes visible as horizontal rows

  - edge types visually distinct (solid for stratigraphic, dashed for has_same_time, etc.)

  - edge count visibly lower than DOT count (transitive reduction at work)

- Verify the final QMessageBox reports the metrics correctly (node/edge/epoch/tred-removed counts).

- Edge case: enter a non-existent site filter; verify the summary dialog shows EmptyGraphError cleanly without blocking DOT/JSON.

- Regression check: confirm .dot and _s3dgraphy.json still produced and unchanged from Phase 1.

If any of the six checks fails: roll back to phase1-foundation-5.1.0-alpha and investigate before re-tagging.

## 8. Acceptance criteria

The release 5.2.0-alpha ships when all of the following hold:

- All 19 Phase 1 tests still pass (pytest tests/sync/ tests/migrations/).

- All 7 new tests added by AI03 pass (3 unit + 4 fixture-pipeline).

- Manual smoke gate (§7.4) passes on the Volterra dataset.

- The four EM limitations from the Phase 1 dev-log are demonstrably closed:

  - L1 — non-empty .graphml on every export path.

  - L2 — EpochNodes emitted as TableNode rows.

  - L3 — at least 2 distinct yEd LineStyle.type values present in real exports.

  - L4 — tred_removed_edges > 0 on real exports with redundancies.

- metadata.txt bumped to 5.2.0-alpha with a bilingual changelog entry.

- The Phase 2 dev-log section in T5.4_PyArchInit_Dev_Log.md summarises the closure and is rendered to DOCX for Teams.

## 9. Out of scope

The following are deliberately deferred and are NOT part of AI03:

- PostgreSQL-backed GraphML export. AI03 logs Info and skips the GraphML branch when the backend is PG. AI04 (GraphProjector proper) extends s3dgraphy.PyArchInitImporter or wraps a SQLAlchemy-driven importer to cover the PG case.

- Bidirectional bridge (populate_graph / populate_list). AI04.

- Paradata management (authors, licenses, virtual reconstructions, embargo). AI05 with the ParadataStore.

- Custom spatial/functional groupings as yEd group nodes inside the swimlane. Removed in AI03; if there is partner demand later we re-introduce it as a post-export enhancement layer.

- GraphML for the Harris-matrix exporter in tabs/Interactive_matrix.py and modules/utility/pyarchinit_matrix_exp.py. They still use the legacy dot.py/dottoxml.py runtime files in ~/pyarchinit/bin/. Migrating them is its own follow-up under AI04 or later.

- Networking / SyncEngine / DatacenterClient. Phase 3.

## 10. References

- T5.4 meeting minutes 2026-05-04: ~/Downloads/SC1_StratiGraph_T5.4_MeetingNotes_20260504.pdf. AI03 line in §6 of the action items.

- T5.4 Reference Document v0.1 (Emanuel Demetrescu, 2026-05-06): ~/Downloads/T5.4_PyArchInit_s3Dgraphy_Reference_v0.1.pdf. §3 confirms "the GraphML writer belongs to s3Dgraphy"; §4.5 confirms Option B (per-tool JSON parsing, library owns serialisation); §6 division-of-responsibilities table puts GraphML serialisation on s3Dgraphy's side.

- Parent spec: docs/superpowers/specs/2026-05-04-s3dgraphy-bidirectional-sync-design.md §7.6 ("Drop the in-house GraphML writer (delegate to s3dgraphy)") and §11 (Phase 2 deliverable).

- Phase 1 dev-log: docs/superpowers/dev-log/T5.4_PyArchInit_Dev_Log.md, "Phase 1 known limitations carried over to Phase 2 / AI03" section listing the four limitations this spec closes.

- Phase 1 release tag: phase1-foundation-5.1.0-alpha at 8fceff79 on branch Stratigraph_00001.

- Rollback tag: pre-s3dgraphy-040 at cf11f027. Rollback procedure for the s3dgraphy 0.1.30 → 0.1.40 vendor swap is documented in the Phase 1 dev-log.

- s3dgraphy 0.1.40 GraphML exporter source: ext_libs/s3dgraphy/exporter/graphml/graphml_exporter.py (transitive reduction at lines 111–119; EpochSwimlanesGenerator import at line 185).

- s3dgraphy 0.1.40 PyArchInit importer source: ext_libs/s3dgraphy/importer/pyarchinit_importer.py (consumes pyarchinit_us_mapping.json, returns a typed Graph via parse()).