# StratiGraph WP5 / T5.4 — PyArchInit ↔ s3Dgraphy Integration

Development Log — Phase 1 (Foundation)

Enzo Cocca (Adarte, T5.4 Deputy Lead)

Last updated: 6 May 2026

# About this document

This is the rolling development log for Task 5.4 of WP5 — PyArchInit ↔ s3Dgraphy integration. It is updated continuously as work progresses on the Stratigraph_00001 branch of the PyArchInit plugin and is intended to keep partner reviewers in sync between formal milestones (meeting minutes, Reference Document revisions). Each entry corresponds to a logical work unit (“Group” in the implementation plan) and lists what was built, what was tested, the commits, and any decisions taken.

The authoritative documents remain:

- T5.4 Reference Document v0.1 (Emanuel Demetrescu, 6 May 2026) — high-level contract for the integration.

- Implementation plan (docs/superpowers/plans/2026-05-06-phase-1-foundation.md) — the technical task breakdown executed here.

- Spec (docs/superpowers/specs/2026-05-04-s3dgraphy-bidirectional-sync-design.md) — the design proposal aligned to both the meeting minutes and the Reference Document.

This log is regenerated to DOCX (T5.4_PyArchInit_Dev_Log.docx) whenever a new Group is completed, so the latest version can be uploaded to Teams.

# Phase 1 (Foundation) — overview

Phase 1 closes action items AI01–AI05 from the T5.4 meeting of 4 May 2026. The six deliverables are:

- Vendor s3Dgraphy 0.1.30 → 0.1.40 inside ext_libs/.

- New VocabProvider that parses the three s3Dgraphy JSON pillars directly (Option B per Reference Document v0.1 §4.5).

- Refactor pyarchinit_i18n_stratigraphic.py as a backwards-compatible adapter over VocabProvider.

- One-shot vocabulary alignment migration: USVA/USVB → USVs, USVC → USVn.

- UUID v7 backfill on the three primary tables (us_table, inventario_materiali_table, periodizzazione_table) using a node_uuid TEXT column with a partial unique index.

- Refactor 12 files under modules/s3dgraphy/ so they consult VocabProvider instead of hardcoded EM 1.4 tables.

Plan structure: 8 Groups (0 + A through G), 37 tasks, ~150 steps, ≈ 30 commits expected. The release that closes Phase 1 is tagged phase1-foundation-5.1.0-alpha. A rollback tag pre-s3dgraphy-040 was created at the start of execution; everything is recoverable.

| Group | Title | Status |
| --- | --- | --- |
| 0 | Pre-flight & rollback safety | Done (2026-05-06) |
| A | Vendor s3Dgraphy 0.1.30 → 0.1.40 | Done (2026-05-06) |
| B | VocabProvider (Option B per-tool JSON parsing) | Done (2026-05-07) |
| C | i18n adapter refactor | Done (2026-05-07) |
| D | USVA/USVB → USVs, USVC → USVn migration | Done (2026-05-07) |
| E | node_uuid TEXT column + UUID v7 backfill | Done (2026-05-07) |
| F | 12-file modules/s3dgraphy/ refactor | Done (2026-05-07) |
| G | Release packaging (5.1.0-alpha) | In progress — G.1/G.2/G.3 done; G.4 manual smoke gate pending; G.5 tag+push pending |

# Group 0 — Pre-flight & rollback safety

Date: 6 May 2026 · Status: Done · Commits: 52b6f865, 3ec3fb0a

## What was built

- A git tag pre-s3dgraphy-040 was created at HEAD cf11f02 as the rollback point for the entire Phase 1. The tag is local-only at the moment; it will be pushed to origin together with the release tag in the final Group G step.

- An inventory of the legacy s3Dgraphy usage was captured under .scratch/s3dgraphy-inventory.txt (gitignored). It records every string-tagged node.node_type = '<literal>' assignment and every reference to the hard-coded CRM_CLASSES dictionary in modules/s3dgraphy/. The plan had estimated three string-literal assignments in s3dgraphy_integration.py; the actual count is one (line 113), with two further non-literal assignments (line 194 uses .get(...)) — Group F will reconcile against this evidence.

- A pytest scaffold for the upcoming VocabProvider test suite was created under tests/sync/. It includes a conftest.py exposing five fixtures and three sample JSON payloads modelled on the canonical s3Dgraphy filenames (s3Dgraphy_node_datamodel.json, s3Dgraphy_connections_datamodel.json, em_visual_rules.json) — all with no trailing space, matching the 0.1.40 release shape.

- The repository’s .gitignore was tightened from /tests/ to /tests/* plus a re-include !/tests/sync/, so newly added test files in tests/sync/ are tracked while legacy already-tracked test files in the rest of tests/ are unaffected.

## What was tested

- All three JSON fixtures parse cleanly with json.load.

- python3 -m pytest tests/sync/ --collect-only -q exits cleanly with “no tests collected” (because no test files exist yet — they arrive in Group B).

- Spec compliance review (independent subagent, no shared context with the implementer): all nine verification checks pass; one observation about plan accuracy on the inventory count (non-blocking).

## Decisions taken

- The vocab_dir pytest fixture writes the sample JSONs into tmp_path/JSON_config/ using the canonical filenames. This means downstream VocabProvider tests exercise the post-typo path; a separate test in Group B covers the legacy trailing-space filename of 0.1.30 explicitly so the migration scenario stays pinned.

- The rollback tag is annotated (not lightweight) so its message survives the final push; it carries the explicit sentence: “Rollback point before s3Dgraphy 0.1.30→0.1.40 vendor swap and Phase 1 refactor.”

# Group A — Vendor s3Dgraphy 0.1.30 → 0.1.40

Date: 6 May 2026 · Status: Done · Commit: 5988ed4a

## What was built

- The vendored s3Dgraphy was upgraded in place: ext_libs/s3dgraphy-0.1.30.dist-info removed, pip install --target ext_libs/ --no-deps s3dgraphy==0.1.40 installed the new 194-file payload (3.3 MB) cleanly with no transitive dependencies. The new ext_libs/s3dgraphy/__init__.py reports __version__ = "0.1.40" and __datamodel_version__ = "1.5.4".

- requirements.txt floor for s3Dgraphy bumped from >=0.1.20 to >=0.1.40, which is the source-controlled record of the vendor swap. End-users who run scripts/modules_installer.py get 0.1.40 from this commit forward.

- The bundled JSON_config/ now contains the canonical filenames (s3Dgraphy_node_datamodel.json with no trailing space — the 0.1.30 typo is fixed in 0.1.40). Other files present: s3Dgraphy_connections_datamodel.json, em_visual_rules.json, em_palette_icons.json, em_qualia_types.json (+ _additions), em_extractor_types.json, em_document_types.json, new_qualia_template.json, and two outdated .ttl files preserved by upstream for reference.

- New 0.1.40 modules confirmed present (consumed by later Groups): merge/graph_merger.py (GraphMerger), exporter/graphml/graphml_patcher.py (GraphMLPatcher), nodes/stratigraphic_node.py (with NegativeStratigraphicUnit and WorkingUnit).

## What was tested

- s3Dgraphy package imports cleanly from ext_libs/: python3 -c "import sys; sys.path.insert(0, 'ext_libs'); import s3dgraphy; print(s3dgraphy.__version__)" → 0.1.40.

- All s3Dgraphy 0.1.40 core modules byte-compile via py_compile.

- Manual QGIS smoke test (US form, Harris matrix, log inspection) is deferred to Group G.4 — the gate that must pass before tagging the phase1-foundation-5.1.0-alpha release.

## Decisions taken

- ext_libs/ stays gitignored (line 43 of .gitignore). PyArchInit follows a runtime install policy — the plugin’s scripts/modules_installer.py pip-installs ext_libs at first launch, and requirements.txt is the authoritative version pin. The original plan called for git add ext_libs/ but that would have changed long-standing repo policy and added 3.3 MB of vendored bytes to the repository. Group A’s actual git artefact is the one-line requirements.txt bump; the 0.1.40 vendor lives only on each developer/user’s local install. The plan was updated mid-execution to document this correction (the pre-s3dgraphy-040 tag still marks the pre-Phase-1 commit hash but does NOT snapshot the ext_libs bytes).

- Rollback procedure now reads: pip install s3dgraphy==0.1.30 --target ext_libs/ --no-deps. Combined with git checkout pre-s3dgraphy-040 for source-controlled state.

# Group B — VocabProvider (Option B per-tool JSON parsing)

Date: 6–7 May 2026 · Status: Done · Commits: 11 (02d59b07 → 88e70498)

## What was built

The modules/s3dgraphy/sync/ package was created from scratch. It is the PyArchInit-side adapter that consumes s3Dgraphy’s three JSON pillars directly, per the Option B preference declared in Reference Document v0.1 §4.5 (per-tool parsing rather than wrapping a typed s3Dgraphy Python API). Every consuming surface in PyArchInit — combo boxes, validation hints, visual rendering — will read from this single provider in subsequent Groups; the pure-Python core can be unit-tested without QGIS, while the Qt-aware wrapper integrates with the QGIS event loop only when needed.

The package layout:

| File | Responsibility |
| --- | --- |
| modules/s3dgraphy/sync/__init__.py | Public API surface; re-exports the typed dataclasses and the pure-Python core; provides a lazy accessor get_vocab_provider() for the Qt wrapper so non-Qt callers (tests, CLI scripts) never pull in PyQt at import time. |
| modules/s3dgraphy/sync/vocab_types.py | Five frozen dataclasses (UnitType, EdgeType, VisualRule, ParadataType, VocabularyVersion) plus a Family(str, Enum) whose values mirror the JSON top-level keys (stratigraphic_nodes, paradata_nodes, group_nodes, …). |
| modules/s3dgraphy/sync/vocab_provider_core.py | VocabProviderCore — pure-Python loader/queryer. Reads the three pillars from bundled_dir, optionally merges overrides from overrides_dir per top-level key, and exposes the query API: get_unit_types(family=...), get_edge_types(), get_legal_targets_for(...), get_paradata_types(), get_visual_rule(...), get_cidoc_mapping(...), versions property, optional min_versions={...} enforcement at construction time. Accepts the legacy 0.1.30 trailing-space filename s3Dgraphy_node_datamodel .json as a fallback. |
| modules/s3dgraphy/sync/vocab_provider.py | VocabProvider — thin Qt wrapper. Subclasses QObject when QGIS is importable, falls back to plain object otherwise. Adds a vocabulary_changed pyqtSignal and a QFileSystemWatcher covering both the bundled JSON directory and the user override directory, so combo-box dialogs can subscribe to changes and refresh on the fly. Defaults the bundled directory to <plugin>/ext_libs/s3dgraphy/JSON_config/ and the overrides directory to ~/.config/pyarchinit/vocab_overrides/. |

## What was tested

The TDD discipline laid out in plan §B was followed strictly. Every method on VocabProviderCore was preceded by a failing test, then implemented, then verified green before commit. The final test count under tests/sync/:

- 17 fixture-driven tests in test_vocab_types.py and test_vocab_provider_core.py covering typed dataclass shape, JSON loading, family filtering, edge-type loading, paradata loading, visual rules, CIDOC lookup, version exposure, minimum-version gating (pass + raise), legacy trailing-space filename fallback, and override merge semantics (a partial paradata override must not erase bundled stratigraphic types).

- 2 smoke tests in test_vocab_provider_smoke.py running against the real ext_libs/s3dgraphy/JSON_config/ 0.1.40 vendor installed in Group A. The smoke tests confirm US, USVs, USVn appear in the stratigraphic family on the actual vendored datamodel and that the per-pillar version field is populated. Auto-skipped when ext_libs/ is missing (fresh clone before modules_installer.py runs).

Total: 19 passed in 0.20 s, run via pytest tests/sync/ -v from the plugin root. The runner is configured by a minimal pyproject.toml ([tool.pytest.ini_options] with testpaths = ["tests/sync"] and --import-mode=importlib --confcutdir=tests/sync) so the new suite can run from the CLI without QGIS bootstrap — needed because the plugin’s top-level __init__.py imports qgis.PyQt.* at module load.

Two-stage review was applied to the foundation pair (Tasks B.1 + B.2): an independent spec-compliance reviewer confirmed byte-level match to the plan literal source, and a code-quality reviewer approved with minor follow-ups, all four of which were folded into the next subagent batch without requiring a separate fix commit.

## Decisions taken

- Pure core / Qt wrapper split is locked in. The pure-Python VocabProviderCore is the only surface tests exercise; the Qt VocabProvider is a thin singleton-with-signal that any QGIS dialog can subscribe to without inheriting test infrastructure. This keeps the test suite QGIS-free and runnable in CI / from a bare shell.

- pyproject.toml is the canonical pytest config location for this plugin, scoped narrowly to tests/sync. Legacy tests under tests/test_*.py already required QGIS to run, so no change in behaviour for them; the new suite is additive.

- The 0.1.30 trailing-space filename (s3Dgraphy_node_datamodel .json with a literal space before the extension) is preserved as a fallback in _NODE_DATAMODEL_NAMES. It will only be removed when 0.1.30 support is officially dropped — annotated inline so future maintainers find the answer without archaeology.

- Override priority is per top-level key, not whole-file, locked in by a regression test that builds a partial paradata-only override and asserts the bundled stratigraphic types still surface from get_unit_types(). A datacenter pulling a partial vocabulary update will not silently erase locally available types.

- Public API frozen for Phase 1: VocabProviderCore, UnitType, EdgeType, VisualRule, ParadataType, VocabularyVersion, Family, get_vocab_provider(). SyncEngine, GraphProjector, ParadataStore, ConflictResolver are deliberately absent — they belong to Phases 2 and 3.

## Plan corrections folded in mid-execution

- pyproject.toml was not in the plan but is required so the new test suite can run from a bare CLI. The deviation was approved during spec review of B.1 + B.2; the file is 6 lines, single-section, and scoped to tests/sync so legacy tests are unaffected.

- EdgeType.allowed_pairs annotation tightened from raw tuple to tuple[tuple[str, str], ...] (review follow-up), preserving the hashability contract of frozen dataclasses.

# Group C — i18n adapter refactor

Date: 7 May 2026 · Status: Done · Commits: 69dd3ac9, 81f71a65

## What was built

modules/utility/pyarchinit_i18n_stratigraphic.py, the long-standing module that ten different files in the plugin import for unit-type abbreviations and stratigraphic helpers, was refactored into a deprecation shim over VocabProvider while preserving its public surface byte-for-byte.

The behavioural change is at one place: the hard-coded _COMMON_ITEMS = ('USVA','USVB','USVC','USD','CON','VSF','SF','SUS', 'Combinar','Extractor','DOC','property') tuple is replaced by a lazy tuple subclass (_CommonItemsProxy) that resolves on first access by calling VocabProvider.get_unit_types(), filtering out the per-language US/USM equivalents (which get_unit_type_items() adds explicitly), and appending the legacy non-stratigraphic UI items that are not in the s3Dgraphy JSON datamodel (CON, SUS, Combinar, Extractor, DOC, property). When ext_libs/s3dgraphy/ is missing — for example on a fresh clone before modules_installer.py has run — the proxy falls back to the legacy 12-item tuple so importers never break.

UNIT_TYPE_ABBREV (the per-language US/USM mapping) stays hard-coded: those abbreviations are pyarchinit-specific UI conventions that are not part of the s3Dgraphy formalism and have no representation in the JSON datamodel. _UNIT_TYPE_LABELS, STRATIGRAPHIC_RELATIONS and the rest of the file below is_any_unit_prefix are untouched.

A one-time deprecation log line (via _warn_deprecation_once()) fires the first time the module is imported in a session, pointing new callers at modules.s3dgraphy.sync.VocabProvider. Removal of the legacy fallback is scheduled for the 6.0.0 release.

## What was tested

- 5 backwards-compatibility regression tests were added in tests/sync/test_i18n_compat.py before the refactor and run green against the legacy implementation, then again green against the new adapter — locking the public surface for at least one release cycle. Imports verified: _COMMON_ITEMS, UNIT_TYPE_ABBREV, get_unit_type_items, is_us_type, ALL_US_ABBREVS.

- Total tests/sync/ test count: 24 passed in 0.31 s.

- A controller-level smoke confirmed the end-to-end behaviour change: the unit-type picker dialog (Italian locale) now exposes 27 items (US, USM, USVs, USVn, SF, VSF, serSU, serUSD, serUSVn, serUSVs, USD, TSU, UL, BR, USN, PROP, DOC, EXT, COMB, ANG, PNG, TBNG, CON, SUS, Combinar, Extractor, property) instead of the previous 14, including the EM 1.5 types USVs, USVn, serSU, WorkingUnit (UL), NegativeStratigraphicUnit (USN) and the EM 1.6-bound additions that travelled with the 0.1.40 vendor swap. This is the observable value delivery of action item AI02 — the unit-type list is now driven by s3Dgraphy’s JSON datamodel and will pick up future EM revisions without code changes in pyarchinit.

## Decisions taken

- _COMMON_ITEMS is now a tuple subclass, not a plain tuple. _CommonItemsProxy(tuple) keeps isinstance(_COMMON_ITEMS, tuple) is True, supports +/in/iteration/indexing/equality, and resolves lazily on first access. No consumer pickles _COMMON_ITEMS, so the proxy does not implement __reduce__; if a future caller serialises it, the resolution can be forced beforehand.

- The 6 legacy non-stratigraphic items (CON, SUS, Combinar, Extractor, DOC, property) are preserved at the tail of the resolved tuple. They are pyarchinit-specific UI categories that are not s3Dgraphy node types per Reference Document v0.1 §4.2 — keeping them on the pyarchinit side rather than pushing them upstream as JSON entries. If they later need to participate in the property graph, that becomes a JSON pull request against s3Dgraphy_node_datamodel.json.

- USVA, USVB, USVC no longer appear in the picker as of this refactor. Existing database rows that still carry those values keep rendering correctly (the unita_tipo column is free-text), but new rows will use the canonical USVs and USVn. Group D ships the one-shot migration that rewrites historical rows; until that migration runs, mixed-vocabulary databases are supported by both layers.

## Downstream consumers (informational)

Ten files import pyarchinit_i18n_stratigraphic. The highest-traffic ones are tabs/US_USM.py (the main US/USM controller, where the picker dialog lives), modules/db/pyarchinit_db_manager.py, modules/utility/pyarchinit_exp_USsheet_pdf.py, modules/utility/pyarchinit_matrix_exp.py, and tabs/Interactive_matrix.py. None were modified by this refactor — the public surface stayed the same. They will start seeing the expanded vocabulary the next time the plugin reloads.

# Group D — USVA/USVB → USVs, USVC → USVn one-shot migration

Date: 7 May 2026 · Status: Done · Commits: b8a1f227, 15efd4da, b9a10b04

## What was built

A one-shot SQL migration tool that aligns historical PyArchInit databases to the canonical EM 1.5 vocabulary now exposed through VocabProvider. Implementation is split across a shared scaffold and a migration-specific library/CLI pair so subsequent migrations (Group E and beyond) can reuse the boilerplate.

| File | Responsibility |
| --- | --- |
| scripts/migrations/_common.py | Shared CLI scaffold: parse_argv() providing the standard --dry-run / --apply / --rollback BACKUP_PATH action group with required --db argument, and auto_backup_sqlite(db, tag) which copies the SQLite file to <db>.pre_<tag>_<UTC> via shutil.copy2. |
| scripts/migrations/_2026_05_us_vocabulary_alignment_lib.py | Pure-logic library exposing the REPLACEMENTS mapping (USVA → USVs, USVB → USVs, USVC → USVn), plan_changes(db) for the read-only count report, and apply_changes(db) for the in-place rewrite. Library/CLI split lets tests exercise the logic without spawning a subprocess. |
| scripts/migrations/2026_05_us_vocabulary_alignment.py | CLI front-end. On --apply, calls auto_backup_sqlite first, then apply_changes. On --rollback BACKUP_PATH, restores the named backup via shutil.copy2. |
| pyarchinitPlugin.py (modified) | New _init_migrations_menu() and _run_vocab_alignment_migration() methods wired into _init_stratigraph_sync(), called from all 4 language branches of initGui(). The user-facing flow: file picker → plan_changes → QMessageBox.question confirm → auto_backup_sqlite + apply_changes → result dialog. Idempotent via a _migrations_menu_wired guard. Imports use the qgis.PyQt.QtWidgets abstraction so the same code runs on Qt5 and Qt6. |

## What was tested

- 3 unit tests in tests/migrations/test_common.py cover the scaffold: auto_backup_sqlite copies the file and preserves data; parse_argv accepts each of the three actions; bare --db exits with SystemExit.

- 5 unit tests in tests/migrations/test_us_vocabulary_alignment.py cover the migration: plan_changes reports correct counts on a 5-row fixture without mutating, apply_changes rewrites correctly, the second --apply is a no-op (idempotency), and the REPLACEMENTS mapping is locked in.

- End-to-end dry-run on the real Volterra database (pyarchinitcs_SCHEDE2024.sqlite): zero rows have USVA/USVB/USVC in unita_tipo, so the migration will be a no-op there. The CLI exits cleanly without touching the file. Recorded as a safety check before the manual smoke gate at G.4.

- Combined sync + migrations test run: pytest tests/sync/ tests/migrations/ -q → 32 passed, 1 warning (the warning is a datetime.utcnow() deprecation harmless on Python 3.13; deferred for cleanup when minimum Python bumps).

## Decisions taken

- Library/CLI split for every migration. _2026_05_us_vocabulary_alignment_lib.py contains the pure logic; 2026_05_us_vocabulary_alignment.py is the thin CLI wrapper. This pattern lets tests/migrations/ exercise the logic directly without subprocess.run, and lets the QGIS menu handler import the library functions directly without spawning a child process. Group E will follow the same split.

- Idempotency by construction. apply_changes issues UPDATE us_table SET unita_tipo = ? WHERE unita_tipo = ? for each REPLACEMENTS pair; the second run finds zero matching rows and returns rowcount 0 per source. No “has-already-run” sentinel column needed.

- Auto-backup names live next to the database file. The naming pattern <db>.pre_<tag>_<YYYYmmddTHHMMSSZ> keeps backups side-by-side with their source DB so users immediately see them in a file-picker. --rollback takes the explicit backup path so the user is in control of which backup gets restored.

- .gitignore whitelist extended. The same pattern that Group 0 applied to tests/sync/ (re-include the new test directory inside the existing /tests/* blanket ignore) was applied to tests/migrations/. Both are tracked; legacy tests/test_*.py files unaffected.

- pyarchinitPlugin.py is the canonical filename — lowercase p — matches the existing repository state, not the camelCase variant referenced in some older notes. The new menu wiring lives there.

## Operational notes

- Volterra database (pyarchinitcs_SCHEDE2024.sqlite) needs no alignment. The dry-run reports 0 rows in every replacement bucket. The migration is therefore a no-op when first applied to it; if the user later imports rows from a legacy export that used USVA/USVB/ USVC, re-running the migration cleans them up.

- Other historical PyArchInit databases (e.g. pyarchinit_db.sqlite, the development scratchpad) should each be dry-run before --apply to know what will change. The QGIS menu does this automatically: the confirmation dialog shows the per-source count before mutating.

# Group E — node_uuid TEXT column + UUID v7 backfill migration

Date: 7 May 2026 · Status: Done · Commits: b63927ae, 0b93b3aa, 602d7220

## What was built

The second one-shot SQL migration of Phase 1: every record in the three primary stratigraphic tables gets a stable opaque identifier so that, in later phases, the s3Dgraphy bridge can use it as the EMid foreign key on the property-graph side. Per Reference Document v0.1 §3 “Identity is already aligned”, the PyArchInit per-record UID and the s3Dgraphy EMid will be the same value with two names; this migration creates the value.

| File | Responsibility |
| --- | --- |
| modules/s3dgraphy/sync/uuid7.py | Local UUID v7 generator (RFC 9562 §5.7). Monotonic per-process via a threading lock; when two calls fall within the same millisecond, the second increments the random portion to keep ordering. Will be replaced with uuid.uuid7() once the project minimum bumps to Python 3.14+. |
| scripts/migrations/_2026_05_node_uuid_backfill_lib.py | Pure-logic library. TABLES lists the three target tables (us_table, inventario_materiali_table, periodizzazione_table). add_columns(db) adds node_uuid TEXT if missing and creates a partial unique index WHERE node_uuid IS NOT NULL on each table — the partial predicate lets multiple NULL rows coexist during a partial-failure recovery. backfill_uuids(db) assigns uuid7() to every NULL node_uuid; returns a per-table count of rows updated. |
| scripts/migrations/2026_05_node_uuid_backfill.py | CLI front-end. --dry-run reports either “needs ALTER TABLE + backfill (no col)” or “N row(s) need backfill” per table without mutating. --apply runs auto_backup_sqlite + add_columns + backfill_uuids. --rollback restores an explicit backup path. |
| pyarchinitPlugin.py (modified) | Second entry in _init_migrations_menu(): file picker → confirmation dialog showing the three target tables → auto_backup_sqlite + add_columns + backfill_uuids → result dialog with backup path + per-table counts. Same idempotency guard as the vocab-alignment entry. |

## What was tested

- 5 unit tests in tests/sync/test_uuid7.py cover the generator: returns a uuid.UUID instance, version field is 7, variant is RFC 4122 (10xx in byte 8), 1024 successive UUIDs are monotonically ordered, the embedded timestamp falls within ±1 ms of wall clock.

- 4 unit tests in tests/migrations/test_node_uuid_backfill.py cover the migration: column added on each of the three tables, a unique index named node_uuid survives the run, a second add_columns run is a no-op (column count stays 1), backfill assigns UUID v7 (canonical 36-char form, version 7 character at index 14, pattern xxxxxxxx-xxxx-7xxx-yxxx-xxxxxxxxxxxx), and a second backfill_uuids run returns counts of zero.

- End-to-end dry-run on the real Volterra database: the CLI reports needs ALTER TABLE + backfill (no col) for all three target tables — none currently carry a node_uuid column. The migration is safe to run; user has yet to authorise --apply.

- Combined sync + migrations test run: pytest tests/sync/ tests/migrations/ -q → 41 passed in 0.38 s (29 sync + 12 migrations). Test count breakdown: 5 vocab_types + 14 vocab_provider_core + 2 vocab_provider_smoke + 5 i18n compat + 5 uuid7 + 3 migration common + 5 us_vocabulary_alignment + 4 node_uuid_backfill = 41.

## Decisions taken

- Local UUID v7 instead of a third-party dependency. Python’s stdlib uuid module gains uuid7() only at 3.14 (currently unreleased at the time of this work); the project still has to support QGIS Python 3.9+. A 30-line in-repo implementation is cheaper than adding a uuid7 package to requirements.txt and routing it through the runtime installer. The public API is just uuid7() -> uuid.UUID so the swap to stdlib later is a one-line import change.

- Partial unique index instead of plain unique. The index is declared CREATE UNIQUE INDEX … WHERE node_uuid IS NOT NULL. This matters during --apply recovery scenarios: if add_columns succeeded but backfill_uuids failed midway, the partially populated table has many NULL node_uuid rows — a plain unique index would reject those because a single NULL is fine but two NULLs are not under the SQLite default. The partial predicate excludes NULLs from the uniqueness check, so a re-run picks up where the previous one left off without dropping the index.

- Three target tables only. tomba_table is intentionally excluded per spec §4.5 last paragraph — burial records are out of scope for the bridge in Phase 1. site_table is also excluded because site-level metadata maps to a different family of s3Dgraphy nodes (handled at the property level, not as a typed graph node). These exclusions are documented in the spec and will be revisited if Phase 2 ingestion proves they need their own UUIDs.

- No PostgreSQL path in Phase 1. SQLite-only for now. The same logic will move to SQLAlchemy text() in Phase 2 when GraphProjector lands and starts consuming the node_uuid column in real reads. The CLI already takes a --db path so a future PostgreSQL DSN form (postgresql://…) plugs in cleanly.

## Operational notes

- Volterra database has none of the three target columns yet. The --apply will create all three columns, the partial unique indexes, and assign UUID v7 to every existing row. With ~1500 US rows and several hundred inventario_materiali / periodizzazione rows, the whole migration takes a fraction of a second.

- Rollback strategy is the same as Group D: the auto-backup is named <db>.pre_node_uuid_backfill_<UTC> and lives next to the source DB. Restoring is --rollback <backup_path>. Combined with Group D’s vocab-alignment migration, a user can chain the two rollbacks if needed (latest backup first, reverse-chronological).

# Group F — modules/s3dgraphy/ refactor (12 files)

Date: 7 May 2026 · Status: Done · Commits: 9 (222ea2e0 → 349358af)

## What was built

The 12 files under modules/s3dgraphy/ were audited and, where applicable, refactored to consult VocabProvider instead of hardcoded EM 1.4 tables. Per-file commits keep any individual regression selectively git revert-able. The disposition matrix:

| File | Disposition | Rationale |
| --- | --- | --- |
| cidoc_crm_mapper.py | refactored | CRM_CLASSES was a hardcoded 12-key dict; replaced with a @property overlaying VocabProvider.get_unit_types().cidoc_class onto a _LEGACY_CRM_FALLBACK. The property still returns a dict, so the existing mapper.CRM_CLASSES["stratigraphic_unit"] lookups in 3 call sites keep working unchanged. The overlay grew the effective dictionary from 12 to 34 keys on the 0.1.40 vendor. |
| s3dgraphy_integration.py | refactored | Single string-literal assignment node.node_type = 'virtual_reconstruction' (line 113) routed through a local legacy-to-s3Dgraphy mapping that resolves to 'USVs'. Two further occurrences flagged by Group 0 (lines 194, 606) are read paths and the .get(...) style respectively, so they need no change. |
| s3dgraphy_dot_bridge.py | refactored | The hardcoded 6-entry color_map for Graphviz DOT output now consults VocabProvider.get_visual_rule() first; legacy values are kept as fallback. |
| matrix_graph_visualizer.py | refactored | Multilingual color_map keyed by unita_tipo retained as fallback; primary lookup via VocabProvider. |
| plotly_visualizer.py | refactored | Same pattern as matrix_graph_visualizer. |
| simple_graph_visualizer.py | refactored | Originally listed as audit-only in the spec; the audit grep surfaced a 6-entry hardcoded color_map, so it was refactored alongside its peers. |
| graphviz_visualizer.py | refactored | Originally listed as audit-only; same finding as above. |
| matrix_visualizer_qgis.py | clean (audit-only) | Two string literals at lines 273/285 are QGIS rule-renderer filter expressions on the stored node_type data column — not a hardcoded family table. |
| blender_integration.py | clean (audit-only) | Per spec §7.3 — Blender export keeps its private tags. |
| graphml_spatial_enhancer.py | clean (audit-only) | No string-tag or hardcoded family table found. |
| spatial_grouping_manager.py | clean (audit-only) | No string-tag or hardcoded family table found. |
| __init__.py | clean | 17-line import barrel; no work. |

A single empty audit commit groups the 4 genuinely-clean files (the matrix_visualizer_qgis case is included there because its data-column filters are intentional and orthogonal to the refactor).

## What was tested

- Existing test suite remains green: 41 passed → 42 passed after Group F (one new smoke test added during the in-flight fix described below).

- Python AST parse smoke confirmed every refactored file still parses cleanly.

- End-to-end smoke test verified that on the real bundled 0.1.40 vendor, VocabProvider.get_visual_rule("US") now returns the actual fill (#F0F0F0) and stroke (#540909) colours from the s3Dgraphy node_styles[US].style block, rather than None (which would have forced every refactored visualizer to silently fall back to its legacy hardcoded value).

## In-flight bug fix during Group F (commit 349358af)

The visualizer refactors surfaced a real-shape mismatch between the test fixtures and the actual s3Dgraphy 0.1.40 JSON files:

- The fixture em_visual_rules_sample.json uses a flat shape: {"rules": {"<type>": {"icon", "fill", "stroke", "palette"}}}.

- The real ext_libs/s3dgraphy/JSON_config/em_visual_rules.json uses a nested shape: {"node_styles": {"<type>": {"file_2d", "style": {"fill_color", "border_color", "shape", ...}}}}.

- Similarly, the connections datamodel uses s3Dgraphy_connections_model_version rather than the fixture’s s3Dgraphy_connections_version.

VocabProviderCore.get_visual_rule() and VocabProviderCore.versions were extended to accept BOTH shapes — the flat form for fixtures and the nested form for the real vendor. A new smoke test test_real_bundled_visual_rule_for_us asserts that, on the real 0.1.40 vendor, the visual rule for US returns non-empty fill and stroke colours. Without this fix, every visualizer refactor in Group F would have silently degraded to legacy hardcoded fallbacks even though the JSON datamodel was being parsed correctly.

## Decisions taken

- Per-file commits kept the refactor git revert-able file by file. Combined with the rollback tag pre-s3dgraphy-040, any visualizer that turns out to misbehave in field testing can be reverted in isolation without touching the rest of Group F.

- Legacy fallbacks preserved in every refactored file. The new code path is “VocabProvider first; legacy hardcoded value if missing; generic neutral fallback if even that is absent.” This keeps existing screenshots and printouts visually identical until s3Dgraphy ships a different palette.

- The in-flight VocabProvider fix is intentionally permissive: it accepts both the simplified fixture shape and the real nested shape. This means tests don’t have to mirror s3Dgraphy’s exact on-disk layout (which can evolve between versions) while the real vendor still drives production behaviour. Future smoke tests can pin specific 0.1.40 keys without breaking the fixture-based unit tests.

## Closing notes

Group F is the largest commit cluster in Phase 1: 9 commits, six of which touch production source code (the three “downgraded” audit-only files were a pleasant surprise — finding hardcoded color_map blocks in simple_graph_visualizer.py and graphviz_visualizer.py means Phase 1 cleared MORE technical debt than the spec anticipated). The remaining work for Phase 1 is Group G: bump metadata.txt to 5.1.0-alpha, write the bilingual CHANGELOG entry, run the manual smoke gate in QGIS, and tag the release.

# Group G — Release packaging (5.1.0-alpha)

Date: 7 May 2026 · Status: In progress — G.1/G.2/G.3 done, G.4 manual smoke gate pending user action in QGIS, G.5 tag + push pending G.4 sign-off.

## What was done (G.1, G.2, G.3) — commit dff6f237

- G.1 verified: requirements.txt already pins s3dgraphy>=0.1.40 from Group A’s commit 5988ed4a. No change.

- G.2: metadata.txt version line bumped from 5.0.27-alpha to 5.1.0-alpha. The QGIS changelog= block was prepended with the Phase 1 entry summarising every deliverable: VocabProvider, vocab alignment migration, UUID v7 backfill, 12-file refactor, and the 0.1.30→0.1.40 vendor swap.

- G.3: dev_logs/CHANGELOG.md gets a full bilingual IT/EN section for 5.1.0-alpha covering all six plan deliverables and the file-level modifications. The section announces the rollback tag (pre-s3dgraphy-040) and the release tag the user will create after the smoke gate (phase1-foundation-5.1.0-alpha).

All 42 unit tests still pass post-bump (no regressions from version metadata changes).

## What is pending (G.4, G.5)

### G.4 — Manual smoke gate in QGIS

User-driven; the controller cannot run QGIS. The gate is the spec’s required pre-tag check (§7.4 step 4 + plan §G.4). The user opens QGIS, loads the Volterra project (or any other PyArchInit-managed SQLite/PostgreSQL project), and verifies:

- The plugin loads without exceptions in the QGIS message log.

- Opening a US/USM record opens the form successfully.

- The unit-type combo box (comboBox_unita_tipo) is populated and includes the EM 1.5 types (USVs, USVn, serSU, WorkingUnit, NegativeStratigraphicUnit, TSU).

- Generating a Harris matrix succeeds.

- The two new entries in the pyArchInit Maintenance menu appear: “Migrazioni → Allinea vocabolario US…” and “Migrazioni → Backfill node_uuid…”. Optionally clicking either should open a file picker without raising an exception (no --apply is required at this gate; the dry-run path is enough).

- No ATTENZIONE/Error fixing view warnings in the QGIS log related to s3Dgraphy or the Phase 1 refactors.

If anything fails, the user can git checkout pre-s3dgraphy-040 to return to the pre-Phase-1 state. The migration scripts are independent and can be invoked manually from CLI for debugging.

### G.5 — Tag and push

Run after G.4 sign-off:

git tag -a phase1-foundation-5.1.0-alpha -m "Phase 1 (Foundation) of PyArchInit ↔ s3Dgraphy"
git push origin Stratigraph_00001
git push origin phase1-foundation-5.1.0-alpha
git push origin pre-s3dgraphy-040

## In-flight Phase 1 hotfix (commit 09b9fbde)

While preparing the manual smoke gate, the user reported that the “Extended Matrix” export produced an empty .graphml file alongside the (correct) DOT and _s3dgraphy.json outputs. Investigation traced the root cause to a long-standing bug in resources/dbfiles/dot.py::Edge.initFromString():

- The DOT file emitted by S3DGraphyDotBridge uses node IDs that include the site name, e.g. "Castelseprio Casa Piccoli_1_36". These IDs are properly double-quoted in the DOT source.

- The edge parser split the edge line via line.replace('->', ' ').split() — naive whitespace split that did not respect double-quoted runs.

- Result: every edge ended up with src="Castelseprio", dest="Casa". Both lookups missed the (correctly-named) node dictionary keys, so dottoxml.exportGraphml wrote zero <edge> elements and, with this dataset, produced a 0-byte file.

The bug is pre-existing (unrelated to the Phase 1 refactor — git blame on the affected line predates this branch). Phase 2 / AI03 was already going to retire the entire DOT-parser code path by delegating GraphML serialisation to s3Dgraphy’s always-EM-current writer; that remains the proper long-term fix. In the meantime this hotfix unblocks the Phase 1 smoke gate so the user can validate the new combo-box behaviour against a working Extended Matrix export.

The hotfix is a 36-line addition to dot.py: a new _split_respecting_quotes() helper alongside the existing findUnquoted() / findLastUnquoted() siblings, and a single-line swap at the call site in Edge.initFromString(). Regression-tested against four cases (bare identifiers, single-token quoted, multi-word quoted, multi-word with attributes); on the real Volterra/Castelseprio export the parser now extracts 655 edges with correct full src/dest (was: 655 with truncated src/dest, all of which fell through the node-lookup and were lost during GraphML write).

The 42-test sync + migrations suite is unaffected (the fixed code path is in legacy DOT/GraphML production code that has no unit-test coverage today — this gap will close in Phase 2 when the delegation to s3Dgraphy lands and replaces the parser entirely).

## Second in-flight Phase 1 hotfix (commit d0dcd828)

The first hotfix patched resources/dbfiles/dot.py, but the user reported that the plugin loads dot.py from ~/pyarchinit/bin/ rather than directly from the plugin tree. Investigation surfaced the deployment mechanism:

- pyarchinit_Folder_installation.install_dir() copies a list of utility files (dot.py, dottoxml.py, X11Colors.py, EM_palette.graphml, etc.) from resources/dbfiles/ into ~/pyarchinit/bin/ at first install.

- This routine runs only when ~/pyarchinit/ does not exist (__init__.py:805: if not os.path.exists(PYARCHINIT_HOME): fi.install_dir()). On every subsequent QGIS reload the install path is skipped and the runtime copies stay frozen at whatever version shipped on the day of first install.

- Pyarchinit_OS_Utility.copy_file() is itself a no-op when the destination already exists (if os.access(destination, 0): return 0), so even if the install routine were re-run it wouldn’t refresh anything.

Net effect: a bug fix in resources/dbfiles/dot.py never reaches the actual ~/pyarchinit/bin/dot.py that the plugin imports at runtime. Users have a stale copy and keep hitting the original bug.

The fix introduces an auto-refresh path:

- A new class constant MAINTENANCE_BIN_FILES on pyarchinit_Folder_installation lists the four files the plugin owns end-to-end (dot.py, dottoxml.py, X11Colors.py, EM_palette.graphml). User-editable assets (epoche_storiche.csv, thesaurus_template.csv, template_report_adarte.docx) are deliberately excluded so their first-install copy is preserved.

- A new method install_or_update_maintenance_files() compares mtime + size between the bundled source under resources/dbfiles/ and the installed copy under ~/pyarchinit/bin/, overwriting via shutil.copy (force-overwrite) when src is strictly newer or sizes differ. Idempotent on re-runs.

- __init__.py calls the method on every plugin reload (in the branch where ~/pyarchinit/ already exists), wrapped in try/except so a refresh failure never blocks plugin startup.

- The same method is also called at the end of installConfigFile() so first installs go through the same code path.

End-to-end tested locally: a stale 1000-byte dot.py was refreshed to the bundled 49920-byte version on first call; the second call was a no-op (mtime + size match). The user’s real ~/pyarchinit/bin/dot.py was also refreshed in the same run, so the Extended Matrix smoke test can proceed without a manual delete of the old file.